Meridian Claims Copilot –

Client Claims Experience

Implementation RFP

Commercial Risk Solutions | Aon Business Services

| Date Issued | 17 August 2026 |
| --- | --- |
| Deadline for Questions | 21 August 2026 |
| Deadline for Submissions (Round 1) | 28 August 2026 |
| Deadline for Submissions (Round 2 / Final) | 3 September 2026 |
| Recommendation for Award | 8 September 2026 |
| Project Kick-Off Target | 15 September 2026 |
| Target Client Launch (tentative) | 15 February 2027 (phased) |

Issued by Aon Global Spend Management (GSM) on behalf of Aon Service Corporation

Confidential and Proprietary – Not for Distribution

Introduction	2

Confidentiality of Information	3

Communication Protocol	4

Award & Contracting	5

Cost of Proposal	6

Authority	6

Request Overview	6

Background	7

Objective	7

Delivery and Technical Approach	8

Engagement Model	9

Solution Definition and Design	9

Implementation and Delivery	9

Acceptance and Change Control	9

Sourcing Approach	9

Response Approach	10

Business Requirements	10

Business Outcomes	11

Scale and Rollout Assumptions	11

Functional Requirements – Capability Overview	11

Functional Requirements – Core Claims Experience	12

Functional Requirements – Dynamic FNOL	13

Standard Functionality	13

Configurable Functionality	13

Functional Requirements – Analytics, Localization and Access	14

Note: This workstream is being delivered by ACIA and is explicitly out of scope for this RFP. It is described here for context only as it forms part of the overall client experience.	14

Client Experience Reference Designs	15

Claims Client Experience – Landing Page	15

Claims Analytics (This will be delivered by ACIA)	15

Claims List	16

Claim Detail (TBD3)	16

Report a Claim (FNOL)	17

Delivery and Technical Requirements	17

Scope of Services	18

Workstream 1 – Client Experience Build	18

Workstream 2 – Integration and APIs	19

Meridian portal integration (Pillar 3)	19

Identity, RBAC and MDM (Pillar 2)	19

Document management integration (Pillar 1)	19

Data and carrier interfaces	19

API layer and resilience	20

Workstream 3 – Test, Deployment and Launch Readiness	20

General Delivery Expectations	21

Delivery Specifics	21

Technical Specifics	21

Key Deliverables and Milestones	22

M1 — Contract & Mobilization — 10%   (tentative target: 11 September 2026)	22

M2 — Requirements & Architecture Sign-off — 15%   (tentative target: 30 September 2026)	23

M3 — Design & MVP Completion — 20%   (tentative target: 6 November 2026)	23

M4 — Development & SIT Completion — 25%   (tentative target: 4 December 2026)	24

M5 — UAT Sign-off — 15%   (tentative target: 30 December 2026)	24

M6 — Production Go-Live — 10%   (tentative target: 15 February 2027)	25

M7 — Hypercare Exit — 5%   (tentative target: 31 March 2027)	25

Delivery Timeline (Tentative as a reference)- vendor to agree the plan with Aon	26

Team Composition and Roles	26

Aon Resources	27

Architecture & Technology	28

Architecture Requirements	29

Meridian Reference Architecture (the "Meridian Pattern")	29

Layer Definitions	30

Mandatory Adoption Rules	31

Meridian Integration Levels	31

Cross-Cutting Concerns	32

Adoption Guidance	32

Pattern Alignment Considerations for This Engagement	32

Target-State Client Experience Architecture	33

Participating Business and Technology Services	34

Business Actors	35

Client Organisation Hierarchy and Scope Rule	35

User Journey 1 — FNOL Initiation (UJ-001)	36

User Journey 2 — Claims Access and Monitoring (UJ-002)	37

Confirmed Business Rules	38

Role-Based Access Control Model	39

Architecture Decisions and Open Items for Providers	40

Non-Functional Requirements	41

Application Profile (Design Authority Metadata)	42

Consolidated Non-Functional Requirements	42

1. Security & Access Control	43

2. Data Classification, Encryption & Compliance	43

3. Availability & Reliability	43

4. Disaster Recovery & Business Continuity	44

5. Performance & Scalability	44

6. Interfaces & Integration	44

7. Usability, Devices, Browsers & Accessibility	45

8. Localization	45

9. Maintainability & Supportability	46

10. Stability & Consistency	46

Reference Standards	46

Non-Functional Acceptance and Verification	46

Tech Stack	47

Provider Evaluation	47

Provider Qualifications	48

Evaluation Criteria	48

Request for Proposal Process	49

Process	50

First Round	50

Second Round	50

Award	50

Request for Proposal Requirements	50

Proposal Requirements	51

Provider Information	51

Delivery and Technical Information	51

Capacity and Pricing Information	52

Value-Add and Improvement Information	53

Form of Response	53

Proposal Form	53

Pricing Form	53

Estimated Timeline	53

Closing	54

Exhibit 1 – Tech Stack Specifications	54

Platform	55

API	55

User Interface	55

Application Hosting	55

Document Management	55

Programming Language	56

Asynchronous Messaging & Process Orchestration	56

Events	56

Data Storage	56

File Transfer	56

File Storage	56

Reporting and Visualizations	56

Security	57

DevOps	57

Telemetry and Logging	57

IDE	57

Scheduling	57

Testing Automation	57

Integration / ESB / ETL / Connectors	58

Data Analytics	58

Exhibit 2 – Expected Performance	58

Measurement and Values	59

Story Point Measurement	59

Sprint Length	59

Golden Value Setting	59

KPIs and/or SLAs by Delivery Area	59

Error Classifications	60

Exhibit 3 – Functional Requirements Backlog	60

Epic 1: Client Landing & Home Experience	61

Epic 2: First Notice of Loss (FNOL) Digital Intake	61

Epic 3: Claims Portfolio Management	62

Epic 4: Actionable Claims Analytics & Insights	62

Epic 5: Responsive Web & Mobile Experience	63

Epic 6: Global Localization & Multi-Country Configuration	63

Epic 7: Identity, Access & Security	63

Epic 8: Notifications & Client Communications	64

Exhibit 4 – FNOL Field Inventory (To be Finalized)	64

Core Intake Fields	65

Step 1 — Incident Details	65

Step 2 — Policy Selection (read-only, sourced from ODS / CCP)	65

Step 3 — Loss Details	65

Step 4a — Document Upload	66

Step 4b — Contacts	66

Product-Specific Field Groups (conditionally displayed) - To  be finalized	66

Exhibit 5 – Claims List, Claim Record and RBAC Reference	67

Claims List and Claim Record Field Model	68

Core Claim Fields (representative)	68

RBAC Access Levels and Personas	68

# Introduction

Welcome to the Request for Proposal ("RFP") issued by Aon Global Spend Management (GSM) on behalf of Aon Service Corporation ("Aon"), the services arm of Aon plc. Aon plc (NYSE: AON) exists to shape decisions for the better — to protect and enrich the lives of people around the world. Through actionable analytic insight, globally integrated Risk Capital and Human Capital expertise, and locally relevant solutions, Aon plc colleagues in over 120 countries provide clients with the clarity and confidence to make better risk and people decisions that protect and grow their businesses.

In pursuit of enhancing Aon's technological capabilities, we are initiating an initiative to deliver a new client-facing claims experience for Commercial Risk, surfaced through Meridian — Aon's unified client portal — and powered by Claims Copilot as the underlying transaction and data engine. Today, Claims Copilot is a colleague-facing claims tool with no client-facing scope; clients engage claims registration and status enquiries through out-of-band channels, AonLine and DASP microsites. This initiative closes that gap by delivering a localized claims landing page, a dynamic First Notice of Loss (FNOL) capability across web and mobile (Apple and Android application and browser enabled), interactive claims insights and analytics (being delivered by Aon team), service team contact information and supporting documents — all within a single, entitlement-aware digital front door.

To achieve this, Aon GSM is seeking proposals from qualified suppliers who can deliver the Meridian Claims Copilot Client Experience initiative as an end-to-end project. The selected Provider will be accountable for the implementation of the client-facing claims experience as a Micro-Frontend within the Meridian shell, the integration of Claims Copilot with Meridian across identity, document management and portal presentation, the data and carrier connectivity components that underpin the experience, and the localization and rollout readiness required to launch across ten countries and approximately 100 clients.

The target solution must be built to scale. The initial scope of ten countries and approximately 100 clients is explicitly a foundation for a wider global rollout, and the solution must be configurable rather than bespoke so that additional countries and clients can be onboard without further engineering.

The enclosed RFP is designed to help Aon evaluate current and potential providers and select the most capable of providing the best-fit solution for this initiative. Your organization has been selected for participation in this RFP, and we invite you to submit your proposal and join us in our endeavor to drive innovation and excellence at Aon.

# Confidentiality of Information

This RFP and all information provided to your firm ("Provider") in connection herewith is Aon's confidential and proprietary information and is subject to the nondisclosure agreement or other contractual confidentiality provisions executed by the Provider prior to receiving this RFP. Provider may not duplicate, distribute, or otherwise disclose (verbally, electronically, or otherwise) this RFP, that Provider has received this RFP, the substance of this RFP, the underlying project initiative (including any information or materials relating to the business and process of Aon or its affiliates), any Aon decision with respect to the Provider's proposal, any information that Aon may disclose to the Provider to assist the Provider in developing a proposal, or any information that may be revealed to Provider as a result of participation in any part of the RFP processes (the "Information"), to any internal person without the need to know or any third party without the prior written approval of Aon. The Provider may use such Information solely for the purpose of responding to this RFP.

The Provider will maintain accurate records of the names of persons who have received Information and, upon Aon's request, will identify all such persons to Aon. All Information disclosed to the Provider shall be treated as part of this document and is subject to this Confidentiality provision.

The Provider's proposal shall become the sole and exclusive property of Aon. Aon reserves the right to modify, reject or use without limitation any or all of the ideas from the proposals. Aon will not disclose the Provider's confidential information, provided it is clearly marked as such, to any party other than its attorneys, representatives, regulators, or consultants in connection with the conduct of this RFP and the evaluation of such proposal. In the event any information supplied to Aon is confidential, please note such confidentiality in a separate letter.

This RFP contains client-identifiable context, architecture detail and personal data handling requirements relating to external client users. Providers must treat all client organisation examples, hierarchy models and persona definitions contained in this document and its exhibits as Highly Confidential.

# Communication Protocol

All communications related to this RFP must be directed exclusively to the designated RFP Sourcing Manager and RFP Project Manager listed below. Any attempt to contact personnel outside of the RFP Sourcing Manager in order to obtain information, create a favorable impression, sell, exert influence, or circumvent the sourcing process is prohibited and may lead to disqualification from award consideration.

| Role | Name | Email |
| --- | --- | --- |
| RFP Sourcing Manager | Mathew Gugliuzza | mathew.gugliuzza@aon.com |
| RFP Project Leader | Karl Heery | karl.heery@aon.com |
| RFP Project Manager | Chetan Arora | Chetan.arora@aon.com |

The RFP Managers will:

- Serve as the single point of contact for all proposal-related communications

- Coordinate the RFP process, schedule clarification sessions, and collect and distribute documentation

- Coordinate the Q&A process and distribute consolidated, anonymised answers to all participating providers

- Communicate the sourcing decisions

Communication necessary to enable performance of existing business with Aon should continue with the Provider's business-as-usual Aon contact(s).

# Award & Contracting

This RFP is not intended to be a binding contract and / or to create any legal relationship. Aon reserves the right to modify or discontinue the evaluation process at any time without notice, and makes no commitments, implied or otherwise, that this process will result in a business transaction with any respondent. Aon makes no promise, either expressed or implied, that it will accept or approve in whole or in part any proposal submitted in response to this RFP, regardless of whether it includes the lowest cost bid or meets the criteria set out in the RFP. This RFP does not bind Aon to provide any explanation or reason for its decision to accept or reject any proposal.

Any commitment of Aon must appear in a valid, fully executed contract in order to be binding as against Aon. Aon reserves the right, at its sole discretion, to discontinue the project or program at any time. Aon reserves its right, at its sole discretion, to make amendments to any documentation provided in this RFP or request modification of any or all proposals at any stage prior to the execution of the relevant contract.

Should there be an existing master agreement in place between the awarded provider and Aon, that existing master agreement shall apply to any business awarded hereunder except as specifically identified and set forth in the provider's bid and agreed to by Aon in such contract or by an amendment to such master agreement. If there is no existing agreement between an awarded provider and Aon, Aon's standard master agreement shall apply to any awarded business hereunder (including Aon's standard payment terms of ninety (90) days from the date of a valid invoice) and the provider must identify any required changes to Aon's standard master agreement as part of their response.

# Cost of Proposal

All costs for preparing and submitting responses to this RFP are to be borne by the Provider. Aon will not and is under no obligation to reimburse any provider for any costs associated with preparing and/or submitting a proposal whether or not the provider is ultimately selected.

# Authority

Provider and submitter have the full power and authority to enter into an agreement based upon the bid and proposal thereto; and the person submitting this proposal on behalf of the Provider has been properly authorized and empowered to do so. Provider further acknowledges that it has read the bid, understands it, and agrees to be bound by it.

# Request Overview

## Background

Aon does not today provide its Commercial Risk clients with a single, entitlement-aware digital experience for claims. Claims Copilot — Aon's unified Commercial Risk Claims Management system and the system of record for all Commercial Risk claims — is a colleague-facing platform only. It provides FNOL intake, claims lifecycle management, a Claims Administrator workbench built on Appian, and document management through ECM / FileNet, and it is deployed across 24 countries. It has no client-facing scope.

As a result, clients experience claims through a fragmented set of channels. FNOL and claims analytics are surfaced today through AonLine and DASP microsites. Claim registration frequently occurs out-of-band by email or telephone. Status enquiries route through the Aon Claims Administrator rather than self-service. Clients with multi-entity structures have no reliable way to see claims scoped to their own position in the organisation, and no consistent way to delegate or restrict access to their own colleagues. Document access is inconsistent, and there is no single place where a client can see claim status, financials, activities, analytics and documents together.

Meridian is Aon's unified client portal — a ReactJS single-page application providing central client onboarding, Client User RBAC, a common user interface channel and document management via S-DMS. Meridian is the platform through which Aon publishes a consistent client experience across solution lines, and it is governed by the Meridian Pattern reference architecture described in the Architecture & Technology section. Capabilities must meet defined Meridian standards — covering client experience, master data, access management, document custody, privacy approvals and operational readiness — before they can be surfaced to clients.

The current state therefore presents both an experience gap and a control gap. Direct client access raises the bar for data quality, completeness and privacy well above the level required for a colleague-only tool. Client organisation hierarchies must be mastered so that a user aligned to one subsidiary can never see claims belonging to a peer subsidiary or the parent entity. Document provenance must be enforced so that client-provided policy documents are never inadvertently surfaced to Aon Brokers. Analytics must honour the same scope boundary as the underlying claim records.

In response, Aon has defined a target-state architecture in which Meridian becomes the client-facing front door for claims and Claims Copilot serves as the underlying transaction and data engine, integrated through three design pillars — DMS Alignment, RBAC Integration, Source List Integration (CCP lists & MDM) and User Portal Integration. Aon is seeking an implementation provider who can deliver that target state end to end: build the client experience, integrate it into Meridian, enable the underlying data, and land it across ten countries and approximately 100 clients in time for a January 2027 launch.

## Objective

The objective of this initiative is to deliver a client-facing Commercial Risk claims experience on Meridian, powered by Claims Copilot, that is secure, scoped, localised and scalable. Aon is seeking to evaluate a provider who can deliver the Meridian Claims Copilot Client Experience initiative in full, including the enhancement of Claims Copilot (Appian) capabilities required to support client-facing use and their deployment across the initial rollout countries.

Expectations of an implementation provider include delivery across the following workstreams:

- Workstream 1 – Client Experience Build: Deliver the client-facing experience as a React Micro-Frontend built on the United UI control set — the landing page, claims list, Claim detail, contact card and document surface; the dynamic FNOL wizard and forms engine across web and mobile; claims insights and analytics(Out of Scope — delivered by ACIA)  the notification centre; localisation across all main global languages; a single responsive design that works on desktop, tablet and mobile including iOS and Android phones as well as a separate IOS & Android native application; and WCAG 2.2 Level AA accessibility.

- Workstream 2 – Integration and APIs: Deliver the platform integration and service layer that sits behind the interface — Micro-Frontend injection into the Meridian shell (Pillar 3); identity, RBAC and MDM scope enforcement through Okta (Pillar 2); document access through the S-DMS proxy over ECM/FileNet (Pillar 1); consumption of ODS, CCP, MDM and Claims Analytics data; ACORD carrier messaging through CCS; and allowing synchronous bi-directional API integration, resilient submission path and notification logging that connect them.

- Workstream 3 – Test, Deployment and Launch Readiness: Deliver assurance and release across both build workstreams — functional testing in-sprint with a minimum 70% automated regression coverage, system integration and end-to-end testing, scope enforcement negative testing, performance and load testing, penetration test support and remediation, accessibility audit, UAT support, environment and CI/CD configuration, training and enablement, go-live and hypercare.

In addition to these workstreams, the selected provider will be expected to:

- Deliver a solution that is configurable rather than bespoke, so that new clients, countries, product lines and hierarchies can be onboarded without custom development.

- Design and build to the Meridian Pattern reference architecture, including the United UI (UUI) design system, Okta-delegated authentication, centrally managed Meridian RBAC and the Databricks data layer.

- Meet Aon's non-functional requirements in full from the outset, as set out in the Non-Functional Requirements section of this RFP — these are treated as acceptance criteria, not aspirations. This includes conformance to WCAG 2.2 Level AA, the Aon accessibility standard for client-facing websites.

- Work within Aon's Meridian release governance and the readiness gate that governs go-live.

- Support Aon in completing the Privacy Impact Assessment, Legal review and Product Oversight & Governance approvals required before any capability is surfaced to clients.

- Establish a scalable foundation that supports the 2027 global rollout without reintroducing localised, bespoke solutions.

## Delivery and Technical Approach

As further described in the Delivery and Technical Requirements section, delivery of the Meridian Claims Copilot Client Experience initiative will be structured as a workstream-based project delivered under a fixed-outcome, fixed-fee, deliverables-based engagement model, with clearly defined scope, deliverables and acceptance criteria aligned to the three workstreams.

The solution will be delivered by predominantly I vendor team u Aon operates an agile delivery model and expects vendors to align with iterative sprint-based delivery, working in close alignment with Aon's Claims Copilot product team, the Meridian platform team, Aon Architecture and the pilot country teams.

The approach will be based on:

- An existing requirements starting point maintained in Azure DevOps at Epic and Feature level, comprising 8 epics, 44 features and an initial set of user stories (reproduced at Exhibit 3).

- High-fidelity client experience reference designs for the landing page, claims list, claim detail, analytics and FNOL journeys (reproduced in the Business Requirements section).

- A documented target-state integration architecture defining nine participating business and technology services, two user journeys, eight confirmed business rules and three design pillars (reproduced in the Architecture & Technology section).

- A consolidated, de-duplicated set of 51 non-functional requirements with an agreed application profile (reproduced in the Non-Functional Requirements section).

- A defined field-level inventory for FNOL intake, the claims list and the claim record (reproduced at Exhibits 4 and 5).

The solution is built over the Appian low-code platform, with a React client-facing experience using the United UI control set, Python application services and APIs, and a MySQL transactional data store. It will be developed using Aon's preferred technology stack (see Tech Stack and Exhibit 1) and approved enterprise architecture, and must meet Aon's standards for performance, security, resiliency and scalability from the outset. All integrations, data flows and automation components are expected to conform to Aon's integration, security and SDLC practices and to be designed to support future changes with minimal disruption.

The functional and technical requirements described in this RFP represent the current baseline understanding of Aon's needs. They should be treated as the foundation for solution validation and deliverable-level scoping, not as a fixed technical specification. Providers are expected to bring expertise, recommendations, and iterative refinement throughout delivery.

### Engagement Model

Fixed-outcome, fixed-fee, deliverables-based engagement, with the overall scope organised into the three defined workstreams. Each workstream will have a documented set of deliverables, acceptance criteria and a fixed commercial construct agreed with Aon. Payment will be tied to Aon's acceptance of the milestones defined in Key Deliverables and Milestones.

### Solution Definition and Design

A structured definition and design phase, running through September 2026, to confirm the target architecture, integration patterns, workflow scope, non-functional requirements and country configuration model. This phase validates and refines the baseline requirements and workstream scope and produces the detailed delivery plan, deliverable list and acceptance criteria that underpin the fixed-outcome model. Aon has scheduled deep-dive workshops on MDM and client hierarchies, document management and the RBAC model with the Meridian and Architecture teams; the selected provider will be expected to participate in and contribute to these from mobilization.

### Implementation and Delivery

End-to-end design, configuration, build, testing and deployment activities executed in agile iterations within the agreed workstreams. Delivery will be governed by the achievement of defined deliverables and outcomes, rather than time-and-materials or capacity-based measures.

### Acceptance and Change Control

Formal acceptance of deliverables by designated Aon stakeholders and governance forums based on agreed acceptance criteria. A formal change control mechanism, consistent with Aon's contracting and governance standards, will be used to manage any material changes to scope, timeline or design across workstreams. Aon operates a tiered governance model for Meridian spanning executive steering, solution-line oversight and programme delivery, and the provider will be expected to operate within it.

## Sourcing Approach

Aon is seeking to contract for an initial term covering delivery through go-live and the post-launch hypercare period — approximately eight months from 1 September 2026 to 31 March 2027 — on a deliverables-based fixed-fee contracting model.

The desire is to contract for Solution Definition & Design and Implementation together, given the compressed timeline and the dependency of the January 2027 launch on continuous delivery. Providers who wish to propose a split construct (Design contracted first with a pre-negotiated not-to-exceed implementation price) may do so as an alternative, but must clearly evidence that the split does not extend the critical path.

Aon additionally expects the provider to price an option for continued Application Managed Services (AMS) support beyond hypercare closure, covering L2 support and data operations, to be exercised at Aon's discretion.

## Response Approach

The proposal should take into consideration the requirements, architecture and technology, and evaluation criteria provided. The proposal should be provided in a manner consistent with the process, requirements, form, and timelines provided. Itemized pricing should be submitted for each element in the proposal.

After proposals are submitted, Aon may request additional meetings or presentations to clarify proposal details or further evaluate one or more submissions. Based on the initial review, selected providers may be invited to participate in a clarification and evaluation session. During this session, providers will have the opportunity to demonstrate their capabilities and respond to questions about their proposals. These sessions will be scheduled at Aon's discretion. Providers are responsible for any travel expenses incurred if an in-person presentation is requested.

# Business Requirements

The following is a general overview of the business outcomes and functional capabilities expected from the Meridian Claims Copilot Client Experience initiative. These requirements represent the current baseline understanding of Aon's needs and are to be treated as the foundation for solution definition and workstream-level scoping, not as a fixed technical specification. Providers are expected to validate, refine, and extend these requirements iteratively throughout delivery.

## Business Outcomes

- A single, holistic client view of claims, in which Meridian becomes the client-facing front door and Claims Copilot serves as the underlying transaction and data engine, replacing out-of-band claim registration and fragmented AonLine and DASP microsite access, while analytics and data feeds are provided through ACIA.

- A localized claims landing page giving clients visibility of claim status, claims insights and analytics, service team contacts and supporting documents.

- Client-initiated dynamic FNOL through web and mobile, integrated into Claims Copilot, with the claim trackable to closure without contacting an administrator.

- Access configured to client needs, through alternate hierarchies and a role-based access model that enables client-managed access across geographies, lines of business and locations.

- Demonstrably safe client exposure, with organizational scope enforcement, document provenance control, PII handling and privacy compliance evidenced before launch and sustained thereafter.

- A scalable foundation for global rollout, with the 2026 scope of ten countries and approximately 100 clients explicitly designed to enable the 2027 global expansion without bespoke rework.

- Reduced colleague servicing burden, by shifting routine status enquiries, document requests and loss reporting to client self-service.

## Scale and Rollout Assumptions

| Dimension | 2026 Scope (in scope for this RFP) | 2027 Direction (design must anticipate) |
| --- | --- | --- |
| Countries | 10 countries across NA, EMEA and APAC | Global rollout across the Claims Copilot footprint (24 countries deployed) |
| Clients | Approximately 100 clients (90+ identified) | Scale to the wider Commercial Risk client base |
| Users | 1,000 users in phase 1 (NFR-28) | Growth without disruptive architectural change (NFR-31) |
| Product lines | All commercial product lines | All commercial product lines |
| Languages | All main global languages supported. Launch configuration covers the languages of the initial ten countries; English is the default (NFR-42) | Additional locales added by configuration, without code change (NFR-44) |
| Currency | USD primary with multi-currency display and processing | Full multi-currency reporting |
| Devices | A single responsive web experience across desktop, tablet and mobile, working on iOS and Android phones through the device browser. the solution must be delivered as a native mobile application for iOS and Android, not solely a responsive web experience. | The same responsive experience extends to new form factors without re-platforming |

## Functional Requirements – Capability Overview

The functional baseline is maintained in Azure DevOps and comprises 8 epics and 44 features, scoped to the agreed delivery. The epic-level summary is set out below; the full backlog, including user stories and priorities, is reproduced at Exhibit 3. , The requirements set out in this RFP represent Aon’s current baseline understanding and are subject to refinement during discovery and delivery; however, any material change to agreed scope, effort, timeline, deliverables, acceptance criteria, or commercial terms must be managed through formal change control and approved in writing by Aon before implementation

| Epic | Pri | Feat. | Stories | Description |
| --- | --- | --- | --- | --- |
| Client Landing & Home Experience | 1 | 6 | 3 | A personalized, role-aware landing page giving clients immediate visibility into what matters most and one-click access to core claims actions. |
| First Notice of Loss (FNOL) Digital Intake | 1 | 7 | 3 | A guided, low-friction digital FNOL experience letting clients report new claims accurately from any device with minimal manual follow-up. |
| Claims Portfolio Management | 1 | 7 | 3 | A comprehensive, searchable view of all claims across the client's book of business, with drill-down into claim detail, status, and documentation. |
| Actionable Claims Analytics & Insights | 1 | 7 | 3 | Interactive, decision-ready analytics that go beyond static reporting to surface trends, risks, and opportunities across the client's claims program. |
| Responsive Web & Mobile Experience | 1 | 3 | 1 | A consistent, high-quality experience across desktop, tablet, and mobile - delivered as a single responsive web experience so clients can manage claims wherever they are. the solution must be delivered as a native mobile application for iOS and Android, not solely a responsive web experience. |
| Global Localization & Multi-Country Configuration | 1 | 6 | 2 | Configurable locale support so the platform serves multi-national clients consistently across language, currency, regulatory, and formatting requirements. |
| Identity, Access & Security | 2 | 4 | 1 | Secure, role-based access underpinning every other epic; without it, personalization, FNOL, and analytics cannot be safely delivered to external clients. Recommended foundational addition. |
| Notifications & Client Communications | 2 | 4 | 1 | Cross-channel communication layer connecting clients to claims events in real time. Recommended foundational addition. |

## Functional Requirements – Core Claims Experience

- A personalised, role- and entitlement-aware landing page summarising open claims, recent activity and alerts, with quick actions for Report a Claim, View My Claims and Contact Aon Service Team, and a multi-entity / programme switcher for clients with multiple subsidiaries or programmes.

- A sortable, filterable, paginated claims list with configurable columns, advanced multi-criteria search (status, line of business, date range, adjuster, reserve amount) etc. and saved, shareable views.

- A Claim detail view combining status, key details, timeline, financials, contacts, documents and notes.

- A permissioned document repository per claim, storing all claim-related files and correspondence, with search and upload.

- Bulk export and print of the claims list or claim detail to an Aon branded client deliverable in Excel or PDF.

- A contact card surfacing the Aon claims contact for the client by geography, product and cover, with the ability to send a message and to add an Aon colleague to a client entity.

- Global navigation and persistent search across claims, policies, documents and contacts.

- A centralised in-app notification and alerts feed for claim status changes, requests for information and approaching deadlines, with client-configurable email / SMS / in-app delivery preferences.

- Every user notification, in whichever channel it is delivered, shall carry a direct link that takes the recipient to the relevant claim, task or document within the Meridian experience. The link must survive authentication, so that a user who is not already signed in is authenticated via the Okta PKCE flow and then landed on the intended record rather than a generic home page.

## Functional Requirements – Dynamic FNOL

The FNOL capability is the highest-value and highest-risk element of the client experience. Requirements are separated into standard functionality, which must be delivered as core platform behaviour, and configurable functionality, which must be achievable by an authorised administrator through configuration rather than custom development.

### Standard Functionality

| Feature | Requirement |
| --- | --- |
| ODS and/or CCP Data Integration | Automatically populate policy and client information from ODS or CCP to reduce manual entry and improve data quality. |
| Post-Submission Acknowledgements | Automatically generate confirmation emails to the reporting user and designated stakeholders (internal & external) following successful FNOL submission. |
| Claim vs. Incident Terminology | Ensure acknowledgements and notifications accurately reflect whether the submission is a Claim or an Incident and drive workflow based on that. |
| Single Claim Identifier Experience | Use the Claims Copilot Claim ID as the primary external-facing identifier and suppress internal system identifiers (e.g., Meridian, legacy acknowledgment, and AonLine IDs), while allowing other business-relevant claim IDs, such as client or carrier claim numbers, to be displayed when available. |
| Document Upload & Transfer | Allow document upload during FNOL submission and after claim creation. Support ongoing document additions throughout the claim lifecycle, including the ability to send documents to the carrier where notify-direct is enabled. |
| Draft & Resume | Allow users to save FNOL submissions as drafts and return later to complete submission. |
| Notification Audit Trail | Record notification recipients, timestamps, delivery status and notification type for audit and support purposes. |
| Create Claim / Incident in CCP | Upon submission, data is sent via API to Claims Copilot supporting assignment to an individual or a team |
| API Functionality (resilience) | In the event that Claims Copilot is unavailable, the client shall still be able to successfully submit a claim or incident via the claim notification tool. There must be no client impact from an internal Claims Copilot outage. |

### Configurable Functionality

| Feature | Requirement |
| --- | --- |
| Policy Availability Management | Determine which policies sourced from ODS or CCP are available for FNOL submission. Activate / deactivate policies for reporting. Display associated policy details including carrier, policy number, cover number, agreement version and product line. |
| Policy-to-Hierarchy Mapping | Associate policies with client organisational structures including entity, business unit, country, region, site, location and cost centre. Support one policy being available to multiple locations (sites) or entities. |
| RBAC-Based Policy Visibility | Control which policies, locations and claims a user can access. Support permissions at global, region, entity, location and claim-type levels. |
| Dynamic FNOL Forms | Dynamically display fields, validations, required fields and dropdown values based on client, geography, product line, policy, claim type and previously entered information. |
| Stakeholder Notification Routing | Automatically notify designated contacts based on policy, entity, location, product, claim type or geography. Examples include HRBP, Safety Manager, Risk Manager, Site Manager and Aon Claims contacts. |
| Contact Management | Maintain contacts and notification recipients by policy, entity, location, product line or claim type. Support both centrally maintained and client-maintained contacts. |
| Carrier Notification Configuration | Configure one or more carrier notification email addresses by policy. Enable or disable carrier notifications by policy or claim type. Support additional recipients as needed. |
| Carrier Notification Rules | Define whether notifications are sent for Claims, Incidents, Both or Neither. Configure routing rules and exceptions by policy or claim type. |
| Email Branding & Customization | Support client-specific branding including logos, colours, email templates and communication content rather than standard Aon branding. |
| Required Document Rules | Configure required and optional document requirements based on policy, product, geography, claim type or loss type. Optionally prevent submission until required documents are attached. |
| Rules Engine / Workflow Configuration | Configure forms, notifications, contacts, document requirements and routing based on policy, geography, entity, location, claim type, product line and other business rules without custom development. |
| Claim / Incident Type Default | Configure the Type (Claim vs. Incident) default so that it either defaults to Incident or Claim and can be changed, or defaults with no ability to change. |

## Functional Requirements – Analytics, Localization and Access

## Note: This workstream is being delivered by ACIA and is explicitly out of scope for this RFP. It is described here for context only as it forms part of the overall client experience.

- Executive analytics dashboard presenting open and closed counts, incurred and paid amounts, average cycle time, with all figures scoped to the requesting user's authorised organisational position.

- Trend and loss-ratio visualisations by line of business, entity and geography; benchmarking against industry or Aon book-of-business comparators; and drill-down navigation from any dashboard metric into the underlying claims list or claim record.

- Custom report builder and scheduled report distribution with threshold-based alerts.

- Full multi-language interface with content localisation, multi-currency display and conversion, locale-aware date, number and address formats, time zone handling with clear labelling, and configurable client and country branding.

- Country-specific regulatory and data residency configuration, including the ability to configure which countries' data must remain in-region.

- Role-based access control with configurable roles, fine-grained multi-entity permissions across subsidiaries, programmes and business units, full audit logging and session management, and SSO with MFA.

- A single responsive web framework that renders and functions seamlessly across desktop, tablet, and mobile devices, including iOS and Android browsers, with mobile-optimized FNOL capture leveraging device camera and location services where browser permissions allow, cross-device draft continuity, and separate native iOS and Android applications providing an enhanced mobile user experience.

## Client Experience Reference Designs

The following reference designs illustrate Aon's current direction for the client-facing claims experience. They are indicative of scope, information architecture and information density, and are provided to inform effort estimation. They are not final and will be refined with the Aon Design team during the design phase; the provider is expected to implement against the United UI (UUI) design system rather than against these images pixel-for-pixel.

### Claims Client Experience – Landing Page

Figure 1: Client landing page — personalised welcome, claims summary KPIs (Total Gross Incurred, Average Gross Incurred, Total Outstanding, Total Paid, Largest Claim with year-on-year movement), recent claims, resources and help.

### Claims Analytics (This will be delivered by ACIA)

Figure 2: Claims analytics — display, product type and cause of loss filters, benchmark toggle, claims summary band, and Overview / Loss Location / Financials tabs with open-versus-closed claim distribution and gross incurred by funding source.

### Claims List

Figure 3: Claims list — search, status/sub-status and product/sub-product filters, configurable columns, and Submitted / Draft tabs with sortable columns for Aon Claim ID, policy number, product line, lead insurer, date of loss, status, loss description, submitter and submission date.

### Claim Detail (TBD)

Figure 4: Claim detail — claim header with status and client reference, financials band (Total Incurred, Deductible, Carrier Insurance, SIR), narrative and structured loss details, location mapping, and a searchable claim document set.

### Report a Claim (FNOL)

Figure 5: Report a Claim — five-step guided wizard (Incident Details, Policy Selection, Loss Details, Documents & Contacts, Accept & Submit) with site and incident date driving available policies in the following step, and save-and-exit draft capability.

# Delivery and Technical Requirements

## Scope of Services

The following is a non-exhaustive list of the types of services expected to be required of the Provider under this RFP. These services are to be delivered as part of the fixed-outcome, fixed-fee, deliverables-based engagement model.

### Workstream 1 – Client Experience Build

Front-end delivery of everything the client sees, built as a React Micro-Frontend using the United UI (UUI) control set, rendered within the Meridian shell and sitting over the Appian platform. Activities under this workstream are expected to include:

- Landing page, claims list, Claim detail view and contact card, including the claims summary KPI band, configurable columns, sorting, pagination, advanced search, saved and shareable views, status timeline, financials, structured and narrative loss detail, notes, and in-context messaging with the assigned claims handler.

- The claim document surface, including listing, search, view and upload, presented consistently with the document entitlement model delivered in Workstream 2.

- The dynamic FNOL wizard covering incident details, policy selection, loss details, documents and contacts, and acceptance and submission, together with the dynamic forms engine that drives fields, validations, mandatory-field rules and dropdown values from client, geography, product line, policy, claim type and prior answers.

- Implementation of the full FNOL field inventory at Exhibit 4, including the core intake fields and the product-specific field groups coming from Claims Copilot (e.g., Vehicle, Cyber, Litigation, Marine, Entertainment, Property & Equipment, Loss Circumstances, EL/WC, Liability and Construction) plus the client-specific fields.

- Draft-and-resume across devices, document and media upload during and after submission including capture from a device camera, and suppression of Meridian and legacy acknowledgement identifiers so the client sees a single Claims Copilot claim identifier.

- Claims insights and analytics presentation, including the executive dashboard, trend and loss-ratio visualisations, benchmarking with an on/off toggle, drill-down navigation into the underlying claims list and claim record, custom report builder, scheduled report distribution and export.

Note: This workstream is being delivered by ACIA and is explicitly out of scope for this RFP. It is described here for context only as it forms part of the overall client experience.

- The in-app notification and alerts centre with client-configurable email, SMS and in-app delivery preferences, and inclusion of a direct link in every notification that lands the recipient on the relevant claim, task or document.

- Multi-entity and programme switching, dashboard personalisation, and bulk export and print to Excel and PDF respecting field-level entitlement and PII masking.

- Internationalisation with all user-facing text externalised into resource files, supporting all main global languages including right-to-left and non-Latin scripts, with the launch configuration covering the initial ten deployment countries; multi-currency display, processing and conversion; locale-aware dates, numbers, currencies and addresses; time zone handling; and configurable client and country branding (NFR-42, NFR-43, NFR-44).

- A single responsive web experience across desktop (992px+ and 1200px+), tablet and mobile, verified to render and function correctly on iOS and Android phones through the device browser (NFR-40), with mobile-optimised FNOL capture using the device camera and location where the browser permits. the solution must be delivered as a native mobile application for iOS and Android, not solely a responsive web experience.'

- Conformance to WCAG 2.2 Level AA across all client-facing surfaces, delivered through UUI components and Figma Code Connect alignment, with any non-UUI component requiring a formal Design System team exception (NFR-38, NFR-48, NFR-49, NFR-50).

### Workstream 2 – Integration and APIs

Delivery of everything behind the interface: the Meridian platform integration, the identity and entitlement model, the document access path, the data and carrier interfaces, and the Python API layer and MySQL data store that connect them. This workstream carries three architecture design pillars and the CCS integration boundary. Activities are expected to include:

#### Meridian portal integration (Pillar 3)

- Claims Copilot delivered as a headless business service injected into the Meridian ReactJS shell as a Micro-Frontend (ADR-003), with framework alignment to Meridian standards (DR-3.2) and consumption of the UUI design system (DR-3.3).

- Authentication context and deep-link pass-through from shell to Micro-Frontend, including prop-based Claim ID hand-off at mount time (DR-3.1, DR-3.5), the shell event interface (DR-3.8), React Error Boundary containment so a Claims failure degrades gracefully without destabilizing the shell (DR-3.4, NFR-37), and independent Micro-Frontend deployment (DR-3.7).

#### Identity, RBAC and MDM (Pillar 2)

- Definition of the Claims Copilot Client User role model and its propagation into Okta, specification and implementation of the JWT claims contract (groups and the org_node organizational scope claim), and JWT validation at Claims Copilot as a Resource Server against Okta's JWKS endpoint. User will be prompted for Okta sign on only once.

- Implementation of the organizational scope enforcement function (F-CC-07) resolving authorized scope against the MDM hierarchy at query time, including support for alternate client hierarchies that allow clients to manage access across geographies, lines of business and locations.

- Implementation of the privilege model across the defined client personas, covering eFNOL, claim list visibility, document privileges, contacts and analytics, and of deep-link session context via the OAuth2 PKCE state parameter (F-MER-04).

- Audit logging and session management sufficient to evidence who accessed which claim, document and analytic, and when.

#### Document management integration (Pillar 1)

- Implementation of the S-DMS proxy over ECM pattern (ADR-001), in which document files remain in ECM/FileNet and S-DMS holds references, proxying access through the S-DMS RBAC layer.

- Document audience classification (Client-visible / Internal / Carrier-only) and routing logic (F-CC-09); the S-DMS metadata layer including the provenance attribute that prevents client-provided policy documents being surfaced to any consumer (F-SDMS-04, F-SDMS-05, BR-003, BR-007, BR-008); ECM API exposure for the proxy (DR-1.4) and metadata model harmonization (DR-1.5).

- Two levels of document security — node level and document level — with attributes including Default, Internal, View on Web, Modify on Web and Access Controlled (NFR-05), supporting files up to at least 100 MB (NFR-29, NFR-30).

#### Data and carrier interfaces

- Consumption of client and policy information from the Operational Data Store (ODS) and CCP to populate the FNOL and claim experience. ODS is consumed as an existing source; its build and extension are not in scope.

- Consumption of the MDM-owned client organization hierarchy as the single source of truth for scope decisions, and of the Claims Analytics Platform surface filtered to the requesting user's organizational scope (BR-002).

- Implementation of the claims list and claim record data surface per the field model at Exhibit 5, including dynamic category fields, PII flags and show/hide behavior driven as configuration rather than hard-coded field lists.

- .

#### API layer and resilience

- API-first, loosely coupled and versioned Python service interfaces with documented contracts covering data models, error codes and service levels (NFR-35, NFR-36), and protections including throttling, rate limiting, pagination and payload size limits (NFR-34).

- Design and implementation of the MySQL transactional data model supporting the claims experience, configured for high availability using InnoDB Cluster with Group Replication in line with the Aon Resiliency Reference Architectures (NFR-17), with the boundary between transactional MySQL storage and analytical Databricks storage explicitly defined.

- A resilient FNOL submission path that allows a client to submit successfully when Claims Copilot is unavailable, including queueing, retry, idempotency and reconciliation, with no client-visible impact (NFR-37).

- Configurable stakeholder and carrier notification routing, carrier notification rules, client-branded templates, post-submission acknowledgements and the notification audit trail, with all technical notification events and delivery outcomes logged to Datadog and alerting configured on delivery failure (NFR-51).

### Workstream 3 – Test, Deployment and Launch Readiness

Assurance, release and adoption activities spanning both build workstreams. Activities are expected to include:

- Functional testing executed in-sprint against the requirements baseline, with two-way traceability from test case to requirement identifier at epic, feature and story level.

- An automated regression suite achieving a minimum of 70% automated test coverage, executing on every build within the CI/CD pipeline, built using the approved test automation tooling at Exhibit 1 and handed over to Aon as a maintainable, documented asset.

- System integration and end-to-end testing across the Meridian shell, Claims Copilot Micro-Frontend, Okta, MDM, ODS/CCP, S-DMS, ECM, Claims Analytics and CCS, covering user journeys UJ-001 and UJ-002.

- Negative testing evidence that no user can access claims, documents or analytics outside their authorised organisational scope, and that client-provided policy documents are not visible to Aon Brokers (BR-001, BR-003, BR-007, BR-008).

- Performance and load testing using Aon-approved tooling in a production-representative environment, covering the complexity-based response targets, phase-1 concurrency, large-file handling and scaling behaviour (NFR-24 to NFR-31), plus resilience and failure-injection testing (NFR-37).

- Support to the Aon security team throughout penetration testing, including environment readiness, documentation, test accounts for every RBAC persona, log access and technical clarification, and remediation and retest of all critical and high-severity findings. Penetration testing is executed by Aon.

- Accessibility audit by combined automated and manual methods including keyboard-only navigation and screen-reader testing, with an accessibility conformance record produced per release.

- UAT support, defect triage and resolution, and evidence assembly against the Meridian release readiness gate covering data and document readiness, business process and operating model, change management, training, privacy and compliance sign-off, security and access, deployment and support readiness, and adoption measures.

- Environment configuration, CI/CD pipelines with SonarQube and Snyk gates, observability instrumentation via Datadog and New Relic, and release and rollback procedures (NFR-21, NFR-22).

- Role-based training materials, job aids and colleague training delivery across the pilot countries, and the Tier 1 / 2 / 3 support model, runbooks and escalation paths.

- Deployment and initial stabilisation support, including hypercare and issue resolution during the early life support period, and knowledge transfer to the Aon product, support and country teams.

### General Delivery Expectations

Across all three workstreams, the Provider will be expected to:

- Operate within existing Aon governance, architecture, security, SDLC and operational standards, including Meridian governance and the applicable Aon stage-gate process.

- Design and build the Meridian Pattern reference architecture and its mandatory adoption rules and use Claude Code as the standard AI coding assistant for the engagement.

- Align delivery with Aon SDLC standards, enterprise architecture standards, API-first integration standards, security and compliance requirements, CI/CD automation expectations, observability standards, agile delivery practices, and documentation and knowledge transfer requirements.

- Work within the approved Aon technology stack and tooling ecosystem, including Azure DevOps, Git-based source control, CI/CD pipelines, SonarQube, Snyk, observability tooling, enterprise API standards, Aon cloud and infrastructure standards, and approved authentication and security frameworks.

- Collaborate closely with the Claims Copilot product team, the Meridian platform and TMO teams, Aon Architecture, the Enterprise API team, Claims Operations, Legal, Privacy and Compliance, the pilot country teams and Aon Infrastructure and Security.

## Delivery Specifics

| Desired Project Duration | Approximately 6 months to client launch (1 September 2026 – 15 February 2027), plus a 6-week hypercare period to 31 March 2027 |
| --- | --- |
| Delivery Methodology | Agile, 2-week sprints |
| Shoring | Cost effective, predominantly offshore. Aon planning assumption is with named onshore roles for product, architecture and client-facing analysis |
| Engagement Type | Deliverables-based fixed fee |
| Collaboration Expectation | Close alignment with Aon's internal teams throughout all phases, including participation in the MDM, Document Management and RBAC deep-dive workshops from mobilization |
| Reporting | Sprint-level velocity and capacity reporting; milestone and deliverable delivery and acceptance status; defect and quality telemetry; change control; and adoption reporting post-launch |
| Documentation | All code must be documented according to industry standards and peer reviewed. Architecture decisions must be recorded as ADRs consistent with the existing ADR-001 / ADR-003 set |
| Performance | Must meet Aon's performance expectations as set out in Exhibit 2 (Expected Performance) and the Non-Functional Requirements section |
| Acceptance Authority | Designated by Aon; deliverable acceptance sits with the Aon Product Owner and Solution Architect, with go-live approval sitting with the Meridian release gate |
| Change Control | Formal mechanism required; all changes approved by Aon designated personnel |

## Technical Specifics

| Application Platform | Appian (low-code), over which the Claims Copilot solution and the client-facing portal are built |
| --- | --- |
| Solution Stack | React with the United UI control set for the client-facing experience, Python for application services and APIs, and MySQL as the transactional data store. Analytical data served from the Databricks Lakehouse. Core Claims solution is in Appian. Changes will be needed to support the Client Experience. |
| Tooling | See Tech Stack and Exhibit 1 |
| Built to Scale | Built to scale from 10 countries and ~100 clients in 2026 to the global Claims Copilot footprint in 2027, across all in-scope Commercial Risk product lines, without bespoke per-country engineering |
| Security / Access | Adheres to Aon's security and compliance policies; Okta-based authentication; OAuth 2.0 / JWT API authentication; Confidential data classification; Significant application risk rating |
| Modularity | Supports modular upgrades, independent Micro-Frontend deployment, and future market expansion |
| Agnostic or Non-Agnostic | Not cloud-agnostic. The solution is built over the Appian platform with React, Python and MySQL components in API in .Net core consistent with the Aon Enterprise Architecture standard stack. Providers must state which capabilities are delivered natively in Appian and which as custom components |
| Language Support | Multilingual by design. English default; all languages including Arabic and non-Latin alphabets; locale added by configuration |
| Integration Style | API-first, loosely coupled, versioned in .Net core possibly containerized. |
| Data Residency | Configurable by country; hosting location and regulatory / data-residency compliance to be documented where mandated |

## Key Deliverables and Milestones

The engagement is structured around seven payment milestones. All dates shown are tentative; they are derived from Aon's current draft delivery plan and are provided as the planning basis on which the fixed fee should be structured. Final dates will be agreed with the selected Provider at Milestone 1 and baselined in the SOW. Providers should confirm and refine the sequence as part of their response, and must flag immediately any milestone they consider unachievable.

Payment is tied to Aon's formal acceptance of each milestone against the acceptance criteria set out below. The fixed fee must be apportioned across the milestones in the percentages shown; providers may not propose an alternative weighting.

| # | Milestone | Tentative Date | Payment |
| --- | --- | --- | --- |
| M1 | Contract & Mobilization | 11 September 2026 | 10% |
| M2 | Requirements & Architecture Sign-off | 30 September 2026 | 15% |
| M3 | Design & MVP Completion | 6 November 2026 | 20% |
| M4 | Development & SIT Completion | 4 December 2026 | 25% |
| M5 | UAT Sign-off | 30 December 2026 | 20% |
| M6 | Production Go-Live | 1 February 2027 | 5% |
| M7 | Hypercare Exit | 31 March 2027 | 5% |
|  | Total |  | 100% |

### M1 — Contract & Mobilization — 10%   (tentative target: 11 September 2026)

| Deliverable | Acceptance Criteria |
| --- | --- |
| Contract Execution and Commercial Baseline | SOW executed, milestone payment schedule agreed, and the Capacity Plan baselined against the proposed team. Accepted by Aon designees. |
| Team Mobilisation | Full delivery team onboarded and provisioned with Aon access (Azure DevOps, environments, repositories, UUI and Figma Code Connect), inducted into Aon SDLC and security standards, and confirmed against the agreed Capacity Plan. Accepted by Aon designees. |
| Delivery Plan and Governance Set-up | Detailed sprint-level delivery plan, deliverable register and acceptance criteria for each of the three workstreams, with dependencies on Aon and third-party teams explicitly identified, and governance, reporting and escalation cadences operating. Accepted by Aon designees. |

### M2 — Requirements & Architecture Sign-off — 15%   (tentative target: 30 September 2026)

| Deliverable | Acceptance Criteria |
| --- | --- |
| Validated Functional Requirements Specification | The Epic and Feature baseline in Azure DevOps validated, gap-assessed and extended to story level for MVP scope, aligned to the Business Requirements and Scope of Services. Accepted by Aon designees. |
| Validated Non-Functional Requirements Specification | All 51 NFRs assessed, with a documented compliance position, test approach and any proposed deviation raised as a PEP exception candidate. Accepted by Aon designees and the Design Authority. |
| Solution and Workstream Design Documents | Design documents for each of the three workstreams, completed in adherence with Aon architecture and engineering standards and traceable to the confirmed business rules BR-001 to BR-008. Accepted by Aon designees. |
| Integration and API Design | Documented integration design and implementation plan for Okta, MDM, ODS/CCP, S-DMS, ECM/FileNet, the Claims Analytics Platform, CCS (PPL and Whitespace adapters) and Meridian, including API and service contracts, event interfaces, versioning approach and the security model. Accepted by Aon designees. |
| RBAC, Scope Enforcement and Document Access Design | Documented role model, Okta JWT claims contract (groups, org_node), scope resolution against the MDM hierarchy, alternate hierarchy handling, privilege matrix by persona, and the S-DMS proxy over ECM design including audience classification, provenance metadata and document-level RBAC. Accepted by Aon designees and Security. |
| Micro-Frontend, UX and Localisation Design | Documented MFE architecture, shell contract, error boundary strategy and deployment model; high-fidelity designs agreed with the Aon Design team against the UUI design system; and the language, currency, locale, branding and data residency configuration model per country. Accepted by Aon designees. |
| Test and Non-Functional Strategy | Documented functional, automation, performance, resilience, accessibility and security test strategy with entry and exit criteria mapped to specific NFR identifiers, and the approach to achieving the minimum 70% automated regression coverage. Accepted by Aon designees. |

### M3 — Design & MVP Completion — 20%   (tentative target: 6 November 2026)

| Deliverable | Acceptance Criteria |
| --- | --- |
| MVP Client Experience | Landing page, claims list, Claim detail view, contact card and claim document surface built and functioning within the Meridian shell in line with approved designs, using UUI components. Accepted by Aon designees. |
| MVP Integration Foundation | Micro-Frontend injection into the Meridian shell, Okta authentication and JWT validation, organisational scope enforcement, and document access through the S-DMS proxy demonstrable end to end in a non-production environment. Accepted by Aon designees and Architecture. |
| Environment and Pipeline Readiness | Environments configured in line with approved architecture, with CI/CD pipelines, SonarQube and Snyk gates, and observability instrumentation via Datadog and New Relic operational. Accepted by Aon designees. |
| MVP QA Completion | System and integration testing of the MVP scope completed with exit criteria met and no open critical or high-severity defects. QA sign-off obtained from Aon designees. |

### M4 — Development & SIT Completion — 25%   (tentative target: 4 December 2026)

| Deliverable | Acceptance Criteria |
| --- | --- |
| Dynamic FNOL Complete | FNOL wizard and dynamic forms engine implemented across the core and product-specific field inventory at Exhibit 4, with ODS/CCP policy auto-match, draft-and-resume, document upload, configurable stakeholder and carrier notification, client-branded templates, notification audit trail, notification deep links, and the resilient submission path proven with Claims Copilot unavailable. Accepted by Aon designees. |
| Analytics, RBAC, Localisation and Responsive Complete | Claims insights and analytics with scope filtering proven against BR-001 and BR-002; the full privilege matrix across personas including alternate client hierarchies and audit logging; internationalisation, multi-currency and locale handling validated for the pilot country set; and the single responsive experience verified on desktop, tablet and on iOS and Android phones through the device browser. Accepted by Aon Designees and Security. the solution must be delivered as a native mobile application for iOS and Android, not solely a responsive web experience.' |
| Functional Testing and Automated Regression Suite | Full functional test suite executed with two-way traceability from test case to requirement identifier, and an automated regression pack achieving a minimum of 70% automated test coverage, executing on every build within the CI/CD pipeline and handed over to Aon as a maintainable, documented asset. Accepted by Aon designees. |
| System Integration Testing Complete | End-to-end testing across the Meridian shell, Claims Copilot MFE, Okta, MDM, ODS/CCP, S-DMS, ECM, Claims Analytics and CCS completed, covering user journeys UJ-001 and UJ-002, together with negative testing evidencing that no user can access claims, documents or analytics outside their authorised organisational scope and that client-provided policy documents are not visible to Aon Brokers. Formal SIT exit with no open critical or high-severity defects. Accepted by Aon designees. |

### M5 — UAT Sign-off — 15%   (tentative target: 30 December 2026)

| Deliverable | Acceptance Criteria |
| --- | --- |
| UAT Execution and Sign-Off | UAT executed by designated business users and pilot client representatives across all in-scope capabilities in line with the agreed UAT plan; all UAT defects triaged and resolved or otherwise addressed to the satisfaction of business stakeholders. Formal UAT sign-off obtained from Aon designees. |
| Performance and Load Test Results | Performance, load, stress, soak and resilience testing executed in a production-representative environment using Aon-approved tooling, evidencing the complexity-based response targets at average and peak load, phase-1 concurrency of 1,000 users, large-file handling at 100 MB, scaling behaviour and graceful degradation under partial component failure (NFR-24 to NFR-31, NFR-37). All breaches of a Must-priority NFR remediated and retested. Accepted by Aon designees. |
| Penetration Test Support and Security Clearance | Environment, documentation and test accounts for every RBAC persona provided to the Aon security team; penetration testing executed by Aon; all critical and high-severity findings remediated by the Provider and retested, with medium findings remediated or accepted by Aon Security with documented compensating controls and, where applicable, a PEP exception raised via ServiceNow. Formal security clearance obtained from the Aon security team. |
| Accessibility Conformance | WCAG 2.2 Level AA audit completed by combined automated and manual methods including keyboard-only navigation and screen-reader testing, with an accessibility conformance record produced and any non-UUI component carrying an approved Design System team exception (NFR-48, NFR-49, NFR-50). Accepted by Aon designees. |
| Privacy, Legal and Governance Evidence Pack | All provider-side artefacts required to support the Privacy Impact Assessment, Legal review and Product Oversight & Governance approval delivered, including data flow documentation, PII handling, cross-border transfer positions and retention behaviour. Accepted by Aon Legal and Privacy. |

### M6 — Production Go-Live — 10%   (tentative target: 15 February 2027)

| Deliverable | Acceptance Criteria |
| --- | --- |
| Training and Enablement Complete | Role-based training materials, job aids and support materials produced and colleague training delivered to the agreed completion targets across the pilot countries. Accepted by the Aon Training and Enablement lead. |
| Support Model and Runbooks | Tier 1 / 2 / 3 support model, runbooks, escalation paths and on-call model documented and active. Accepted by Aon designees. |
| Release Gate Evidence | Evidence assembled against the Meridian release readiness gate, with named owners and status. Accepted by the Meridian TMO. |
| Production Go-Live | Production deployment of all in-scope capabilities completed in accordance with Aon change and release processes, with agreed go-live criteria met, security clearance obtained, performance thresholds evidenced, and no outstanding critical or high-severity issues blocking go-live. Go-live approval and completion confirmed by Aon designees and the Meridian release gate. |
| Country and Client Activation | The agreed pilot countries and clients activated and validated in production, with entitlement, localisation and data residency configuration confirmed per country. Accepted by Aon designees and the country leads. |

### M7 — Hypercare Exit — 5%   (tentative target: 31 March 2027)

| Deliverable | Acceptance Criteria |
| --- | --- |
| Hypercare Closure | Completion of the agreed warranty and hypercare period following go-live, with all defects identified during the period resolved or formally accepted by Aon; incident and defect trends demonstrating stable operations within agreed service levels. Formal closure of hypercare and acceptance of the solution into steady-state support by Aon designees. |
| Knowledge Transfer and Documentation Handover | Complete technical, operational and configuration documentation handed over, with knowledge transfer sessions delivered to the Aon product, support and country teams. Accepted by Aon designees. |
| Adoption and Value Baseline | Adoption and value measures instrumented and reported against the baseline captured pre-launch, with the reporting cadence and review forum operating. Accepted by Aon designees. |

## Delivery Timeline (Tentative as a reference)- vendor to agree the plan with Aon

Aon plans to launch the client-facing claims experience in a single coordinated release across the initial pilot country set, with country activation sequenced within the launch window. The delivery timeline below is tentative. It is taken from Aon's current draft project plan, which is not baselined, carries no resource assignments and remains subject to change. It is provided so that providers understand the intended critical path and can assess feasibility; it represents Aon's planning intent rather than a committed schedule, and proposals will be assessed against how credibly they deliver to it.

| Phase | Tentative Dates | Working Days | Ownership |
| --- | --- | --- | --- |
| Requirements (baseline documentation) | 3 – 31 August 2026 | 21 | Aon-led; provider validates from mobilisation |
| Compliance – POG, Legal Approval, PIA | 10 – 21 August 2026 | 10 | Aon-led; provider supplies evidence pack |
| Provider mobilisation and onboarding | 31 August – 11 September 2026 | 10 | Provider |
| Design – solution architecture and design specifications | 1 – 30 September 2026 | 22 | Provider-led with Aon Architecture |
| Development – core feature components | 1 October – 30 November 2026 | 43 | Provider |
| Functional testing (in-sprint) and automated regression suite build | 1 October – 30 November 2026 | 43 | Provider (concurrent with development) |
| Functional and regression test execution (automated and manual) | 30 November – 4 December 2026 | 5 | Provider |
| System integration testing (end to end) | 30 November – 4 December 2026 | 5 | Provider |
| Performance and load testing | 7 – 18 December 2026 | 10 | Provider; witnessed by Aon |
| Penetration testing | 7 – 18 December 2026 | 10 | Aon security team; provider supports |
| User Acceptance Testing | 7 – 25 December 2026 | 15 | Aon-led; provider supports |
| Security and performance remediation and retest | 21 – 30 December 2026 | 8 | Provider |
| Business sign-off | 5 DJan 2027 | 1 | Aon |
| Training – plan development | 14 – 31 December 2026 | 14 | Provider with Aon Enablement |
| Training – colleague delivery | 8 Jan–2 Feb 2027 | 20 | Provider with Aon Enablement |
| Launch – client launch and go-live activities | 7– 15 February 2027 | 5 | Joint |
| Hypercare / early life support | 16 February – 31 March 2027 | ~32 | Provider |

## Team Composition and Roles

The following provider roles are explicitly required under this RFP, derived from Aon's approved resourcing plan for the Claims Copilot acceleration programme. Providers may propose additional or alternative roles where they can evidence a better delivery outcome, but must map any variation back to this baseline in the Capacity Plan.

| Team / Area | Role | Qty | Indicative Location |
| --- | --- | --- | --- |
| Claims Client Experience |  |  |  |
| Claims Client Experience | Architect | 1 | India |
| Claims Client Experience | Enterprise Agentic Architect | 1 | India |
| Claims Client Experience | Lead Developer | 1 | India / US |
| Claims Client Experience | Full Stack Developer | 3 | India |
| Claims Client Experience | QA Engineer with Automation | 2 | India |
| Claims Client Experience | Scrum Master | 1 | India |
| Claims Client Experience | DevOps Engineer | 1 | India |
| Meridian Integration |  |  |  |
| Meridian Integration | RBAC – Full Stack Developer | 1 | India |
| Meridian Integration | UX/UI Services – Full Stack Developer | 1 | India |
| Claims Integration and Core Platform |  |  |  |
| Claims Integration Team | API Developer | 1 | India |
| Claims Integration Team | Data Engineer | 2 | India |
| Core Claims Copilot | Appian Developer | 2 | India |
| Core Claims Copilot | QA Engineer with Automation | 1 | India |
| Business, Product and Support |  |  |  |
| Programme | Product Manager | 1 | Mexico |
| Programme | Technical Integration Lead | 1 | India / Poland |
| Programme | Project Manager | 1 | Poland |
| Support | AMS L2 Support | 3 | India |
| Support | AMS Data Ops | 2 | India |

Providers must state the seniority and relevant experience of each proposed role, must provide at least one alternative resourcing plan, and must evidence the rationale for the proposed onshore / offshore split against Aon's planning assumption of approximately 89% offshore.

## Aon Resources

## As part of project onboarding, Aon and the vendor must agree upon and document a RACI (or equivalent responsibility matrix) that clearly defines ownership and accountability for all major project deliverables, decisions, and operational activities before project execution begins.

Aon will provide the following resources to support successful delivery of the project:

| Role | Responsibility |
| --- | --- |
| Product Owner – Claims Client Experience | Owns the client experience backlog, prioritisation and acceptance of functional deliverables. |
| Business Analyst – Claims Client Experience | Defines, validates and maintains business requirements and use cases; supports solution validation throughout delivery. |
| Business Data Analyst | Defines data requirements, field-level mapping and data quality expectations across ODS, MDM and the Claims Analytics Platform. |
| Principal Enterprise Architect | Owns the integration architecture, design pillars and architecture decision records; validates solution architecture against Aon standards. |
| Claims Integration Data Architect | Owns the data architecture across Claims Copilot, ODS and the analytics estate. |
| Solution Architect / Design Authority | Reviews and approves design and non-functional compliance; owns PEP exception decisions. |
| Core Claims Copilot Scrum Master | Coordinates delivery across the existing Claims Copilot product team and the provider team. |
| Claims Copilot Global Administrator | Configures and administers the Claims Copilot environment and supports data and configuration readiness. |
| Service / Delivery Manager | Oversees end-to-end delivery, coordinates stakeholders and ensures agreed outcomes and value are achieved. |
| Meridian TMO and Platform Team | Owns Meridian standards, the shell, the UUI design system, release governance and the release readiness gate. |
| Legal, Privacy and Compliance | Owns the Privacy Impact Assessment, Legal review and Product Oversight & Governance approvals. |
| Claims Client Experience Working Group | Cross-country working group covering requirements, change management, training and client value proposition across the pilot countries. |
| Country / Pilot Leads | Own country readiness, client onboarding and local process and regulatory input for the initial rollout countries. |

# Architecture & Technology

## Architecture Requirements

Aon will provide the Provider with the architectural and standards documentation necessary to support solution definition, design and implementation. This is expected to include, at a minimum:

- Current-state and future-state architecture diagrams

- The Claims Copilot – Meridian Integration architecture specification, including design pillars, business rules and architecture decision records

- Client experience process flows and user journey definitions

- API and integration standards, including the Claims API endpoint catalogue and the CRS Ecosystem interface definitions

- Security and compliance standards, and the Meridian Pattern reference architecture (see below)

- The United UI (UUI) component library, design tokens and Figma Code Connect access

- SDLC and engineering governance standards

- Technology stack references

- Master data and client hierarchy model definitions

The architecture context summarised in this section is drawn from the Claims Copilot – Meridian Integration architecture specification (Draft, 5 July 2026) and the target-state client experience architecture. It is provided so that providers can estimate accurately; it will be issued in full to the selected provider and, on request, to down-selected providers under the confidentiality terms of this RFP.

## Meridian Reference Architecture (the "Meridian Pattern")

The Meridian Pattern is Aon's reference architecture for building modern, AI-augmented enterprise applications, submitted for approval at the PTC meeting on 28 May 2026. It defines a layered technology stack spanning the full lifecycle of a solution — from user experience and security, through intelligent automation and data management, down to AI-assisted development tooling. The pattern is designed to be adopted consistently across product teams, enabling reuse of approved platform services, accelerating delivery, and ensuring governance and security are built in rather than bolted on.

The Meridian Claims Copilot Client Experience is a Meridian Pattern solution. It exhibits several of the characteristics for which the pattern is mandated: a user-facing interface with role-differentiated access, processing of structured data alongside unstructured documents, and analytics operationalisation. Providers must design and build to this pattern; deviations require formal Enterprise Architecture approval.

Figure 6: The Meridian stack — user experience, application stack, data stack, infrastructure and developer experience.

### Layer Definitions

| Layer | Capability | Platform | Description |
| --- | --- | --- | --- |
| 1 | UUI control set & design system | United UI (UUI) | Aon's standardised component library and design system, encapsulating approved UI patterns, accessibility standards (WCAG), typography, colour palettes, iconography and interaction models. Provides pre-built reusable components (forms, tables, modals, navigation, data visualisations), design tokens for consistent theming, Figma-to-code alignment via Code Connect, and accessibility compliance built into each component. Consumes identity context from Layer 2 to conditionally render role-appropriate UI, and surfaces outputs from agentic workflows in structured interfaces. |
| 2a | RBAC – role-based access control & entitlement management | Meridian (centrally managed) | Role definitions and enforcement are managed centrally in Meridian. Roles defined at the identity layer (2b) must correspond to roles recognised here. Provides fine-grained role and permission assignment (read, write, approve, admin) and audit logging of access events. |
| 2b | Identity & SSO | Okta | Authenticates users and passes group and role claims to the central RBAC layer via SCIM provisioning. Single Sign-On via SAML 2.0 / OIDC, centralised user and group management, MFA enforcement, and token-based API security using OAuth 2.0 / JWT. All downstream layers validate tokens before processing requests. |
| 3 | Agentic workflow orchestration | Google Agents / Vertex AI | The AI-native automation backbone, using Vertex AI Agent Builder / Agent Development Kit to orchestrate workflows involving reasoning over data, calling tools and APIs, and executing decisions with or without human-in-the-loop steps. Provides multi-agent orchestration, tool use, human-in-the-loop escalation, persistent agent memory and audit trails of agent decisions. Authenticated via Okta tokens so agents act only within authorised scope. |
| 4 | Data & document ingestion | DICP & Gen AI wrappers | Structured data ingestion via ETL/ELT pipelines feeding Databricks Delta tables, and document ingestion covering parsing, chunking and embedding of PDFs, Word documents, emails and scanned images for downstream AI use. Includes document classification and metadata tagging at ingestion time, batch and near-real-time patterns, and data quality validation and rejection handling. |
| 5 | Document storage & smart documents | DocuSign | The enterprise platform for smart document workflows: template-based document generation populated from application or Databricks data, electronic signature workflows with multi-party routing, audit-complete envelope records, compliant storage with retention policy enforcement, and webhook notifications triggering downstream processing. |
| 6 | Data layer | Databricks Lakehouse | The unified data platform and single source of truth for structured enterprise data, ML models and analytics. Delta Lake storage for ACID-compliant versioned tables, Unity Catalog for governance, lineage and access control, ETL and transformation, ML training and serving via MLflow, SQL analytics and BI connectivity (Power BI), vector search indexes for AI/RAG use cases, and real-time streaming. |
| 7 | Development & code generation | Claude Code | The standard AI-assisted development tooling for Meridian Pattern projects, operating within the developer's IDE and terminal with codebase-wide awareness. Supports natural-language-to-code generation across the stack, agentic multi-step task execution, code review and refactoring, test generation aligned to existing patterns, and MCP server connectivity for live context from Figma, databases, APIs and internal tools. |

### Mandatory Adoption Rules

The following adoption rules are binding on any solution built under the Meridian Pattern. Providers must confirm compliance with each in their proposal, or identify the exception they intend to seek and from whom.

| Layer | Adoption Rule |
| --- | --- |
| Layer 1 – UUI | All customer-facing and internal web applications must use UUI components unless a formal exception has been approved by the Design System team. |
| Layer 2 – Identity | Every application deployed under the Meridian Pattern must delegate authentication to Okta. Custom identity stores are not permitted. |
| Layer 6 – Data | Databricks is the designated platform for all analytical data assets and ML workloads. Siloed application databases must not be created for data that is cross-cutting or shared across multiple applications or agent workflows. |
| Layer 7 – Development | Claude Code is the standard AI coding assistant for all Meridian Pattern projects, replacing ad-hoc use of general-purpose LLM chat for coding tasks. |

### Meridian Integration Levels

Meridian defines five integration levels describing how deeply a solution integrates with the platform. Each level is cumulative: the capabilities of all lower levels are included.

| Capability | Level 1 | Level 2 | Level 3 | Level 4 | Level 5 |
| --- | --- | --- | --- | --- | --- |
| URL-based micro-frontend embedding | Yes | Yes | Yes | Yes | Yes |
| Single Sign-On (SSO) | Yes | Yes | Yes | Yes | Yes |
| Application-managed RBAC with user context | Yes | Yes | Yes | Yes | Yes |
| Meridian UI pattern compliance | — | Yes | Yes | Yes | Yes |
| Centralized RBAC via Meridian | — | — | Yes | Yes | Yes |
| Meridian data stack integration | — | — | — | Yes | Yes |
| Full Meridian stack integration | — | — | — | — | Yes |

The Claims Copilot Client Experience requires, at minimum, URL-based Micro-Frontend embedding, SSO, application-managed RBAC with user context, Meridian UI pattern compliance, centralised RBAC via Meridian (design Pillar 2) and Meridian data stack integration. That places the target at Level 4, with a defined path to Level 5 (full Meridian stack integration) as the analytics and agentic capabilities mature. Providers should scope to Level 4 and identify the incremental effort to reach Level 5.

### Cross-Cutting Concerns

The following concerns apply across all layers and must be addressed in every solution built on the Meridian Pattern.

| Concern | Requirement |
| --- | --- |
| Security | Okta SSO and MFA at every entry point; OAuth 2.0 tokens propagated across service calls; secrets managed via Vault / Google Secret Manager. |
| Observability | Centralised logging and tracing via Google Cloud Operations; Databricks audit logs; Okta access logs. |
| Governance | Databricks Unity Catalog for data governance; RBAC for application access; DocuSign for document audit trail. |
| Resilience | Retry logic and dead-letter queues on ingestion pipelines; agent circuit-breakers on tool calls. |
| Compliance | Data residency enforced at the Databricks and DocuSign layers; retention policies automated. |

### Adoption Guidance

Aon's stated adoption guidance for Meridian Pattern projects, which providers should reflect in their mobilisation and design plans:

- Engage Enterprise Architecture early to confirm the pattern applies to the use case.

- Onboard to Okta before building any authentication capability.

- Use UUI from day one — retrofitting a design system is costly.

- Design the data model in collaboration with the Databricks platform team so that Unity Catalog governance is applied from the start.

- Define agent tools and scopes before building agent logic — tool boundaries are hard to change once integrations are built.

- Enable Claude Code for all developers on the project as standard tooling.

### Pattern Alignment Considerations for This Engagement

Providers should note the following alignment points between the Meridian Pattern and the Claims Copilot technology estate, and should state their recommended position on each:

| Consideration | Position |
| --- | --- |
| Document platform | The Meridian Pattern designates DocuSign as the document storage and smart document layer, consistent with S-DMS being DocuSign-based. Claims documents remain in ECM/FileNet as the system of record, with S-DMS acting as an access-controlled proxy (ADR-001). Providers must reconcile the pattern with the proxy design rather than assume ECM migration. |
| Analytical data | The Meridian Pattern designates Databricks as the platform for all analytical data assets, and prohibits siloed application databases for cross-cutting data. The Claims Lakehouse and Claims Analytics Platform must be positioned within this rule. Transactional application data for the client experience remains in MySQL and in the CCoP database; providers must confirm the boundary between transactional MySQL storage and analytical Databricks storage in the design phase. |
| Agentic capability | Layer 3 (Google Agents / Vertex AI) is the approved agentic orchestration layer. AI Agents appear in the Claims Copilot target-state architecture as a separate initiative. Any AI-driven feature in this engagement — for example predictive risk indicators — must be built on Layer 3 rather than a bespoke model stack, and is subject to Aon AI governance. |
| Cloud and platform footprint | The solution is built over Appian (low-code) with React, Python and MySQL components, while the Meridian Pattern references Google Cloud services at Layers 3 and 4 and Databricks at Layer 6, and the wider Aon stack at Exhibit 1 uses Azure services for hosting, messaging and API management. Providers must design to this hybrid footprint, state clearly which capability is delivered natively in Appian versus in custom React and Python components, and identify any integration, latency, egress or data-residency implications arising from it. |
| Design system | UUI is mandatory for client-facing UI. Providers should confirm their familiarity with UUI and Figma Code Connect and state any assumptions about UUI component coverage for claims-specific surfaces such as the claim timeline, financials band and analytics visualisations. |

### Target-State Client Experience Architecture

Figure 7: Claims CoPilot — from current state to target state client experience. Pink denotes MVP scope (new build); amber denotes fit-gap / extend of existing components; shaded components denote CRS Ecosystem components; grey denotes other initiatives.

The target state establishes the following high-level structure:

- Aon Meridian layer — the client entry point, providing the Document List, RBAC Management, Task Tracker and Activity Stream, with SSO through Okta. Country portals (for example Spain and Italy) remain as separate surfaces during transition.

- Claims CoPilot experience layer — the Claims Client Experience landing page providing a contextual overview of the client's claims, supported by Claim Initiation (eFNOL dynamic localised form), Claim Detail (claims information, status and activity summary) and Claims Analytics (cross-client insights on claims performance).

- Claims Copilot UI (Appian) — the colleague-facing workbench covering the Initiate → Adjudicate → Manage → Settle → Pay lifecycle, together with Client Access Configuration Management.

- Service layer — Reference Data APIs (client and policy cover lookup, localised cause-of-loss data) and Business APIs driving workflow inside and outside Claims Copilot, over the CCoP database.

- Document layer — the Smart Doc Repository (document retrieve API) and Document Management (generate, store, retrieve, distribute) over FileNet.

- Data layer — the CRS Ecosystem ODS fed from the CRS Eco Evolution US bridge and the country policy management systems (Spain – Linper, France – Veos, Italy – One), feeding the Claims Lakehouse and Colleague Analytics.

- Carrier boundary — insurance carrier connectivity exposed through the Claims API endpoints (claim creation, document submission, claim retrieval and status).

### Participating Business and Technology Services

Nine business and technology services participate in this integration, classified under ArchiMate 3.2 conventions. Claims Copilot, Meridian and CCS represent the active integration boundaries; the remaining six are supporting dependencies whose interfaces are being defined or extended.

| ID | Service | Layer | Description |
| --- | --- | --- | --- |
| BS-01 | Claims Copilot | Business Service | Aon's unified Commercial Risk Claims Management system and system of record for all Commercial Risk claims. Provides FNOL intake, claims lifecycle management, the Claims workbench for Aon Claims Administrators, and document management. Deployed scope: Commercial Risk only (not Reinsurance). Current DMS: ECM / FileNet. |
| BS-02 | Meridian | Business Service | Aon's unified Client Portal for all Aon services, providing a single, consistent digital interface across Aon's service portfolio. Capabilities: central client onboarding, Client User RBAC, user interface channel and document management (via S-DMS). Technology: ReactJS Single Page Application. |
| BS-03 | CCS (Carrier Connectivity Service) | Business Service | Single gateway for all communications between Aon and Market / Carriers. Claims Copilot uses CCS to send and receive claims information. Responsible for translation between Aon internal formats and Market / Carrier formats (ACORD P&C / Surety XML Chapter 12). Direction: bidirectional. |
| BS-04 | MDM (Master Data Management) | Business Service | Owns and maintains the canonical client organisation hierarchy (Corporate HQ → Subsidiary → Branch Location). Authoritative source for all transactional data alignment across Meridian, Claims Copilot and Aon IdP. Load-bearing dependency for claims scope enforcement (BR-001), analytics scope filtering and organisational scope assertion in Okta JWT tokens (F-IDP-03). |
| BS-05 | Claims Analytics Platform | Business Service | Analytics platform within the Claims Copilot ecosystem. Receives transactional claims data from Claims Copilot (existing feed – out of scope). Exposes scoped analytics to Meridian for Client User consumption; analytics served must be filtered to the requesting user's organisational scope (BR-001, BR-002). |
| BS-06 | Policy Management System | Business Service | Manages the full lifecycle of policy documents across the Aon platform. Provides policy document display (Aon-managed policies) and policy document ingestion (client-provided policies not placed through Aon) to Meridian and Claims Copilot. Client-provided policies must carry provenance metadata enforcing BR-003, BR-007 and BR-008 at the S-DMS document classification layer. |
| TS-01 | Aon IdP (Okta) | Technology Service | Aon's Identity Provider, implemented on Okta. Provides PKCE-based authentication for the Meridian ReactJS SPA, issues JWT access tokens carrying Claims Copilot role claims (groups) and organisational scope (org_node custom claim), and manages token lifecycle. Claims Copilot operates as a Resource Server validating JWTs against Okta's JWKS endpoint. |
| TS-02 | S-DMS (Smart-DMS) | Technology Service | DocuSign-based Document Management Platform supporting the Meridian portal and the client-facing document access surface for claims documents. Fully independent from GRiDS/FCS Document Management Service. In this integration S-DMS acts as an access-controlled proxy over ECM, enforcing provenance-based document RBAC (BR-007, BR-008) at the metadata layer before any ECM document reference is returned. |
| TS-03 | ECM (Enterprise Content Management / FileNet) | Technology Service | IBM FileNet-based Enterprise Content Management system. Current backend document repository and system of record for all Commercial Risk claims documents. Document files remain in ECM; S-DMS holds URL / path references, proxying access through the S-DMS RBAC layer (ADR-001, Pillar 1 recommended option). |

### Business Actors

Two primary actor roles are directly engaged in the client-facing integration scope: the Client User, who operates through the Meridian portal, and the Aon Claims Professional, who operates through the Claims Copilot workbench.

| Actor | Role and Access |
| --- | --- |
| Client User | External — representative of a client organisation. Initiates FNOL on behalf of their organisation; monitors claim status, amounts, open activities, analytics and documents; accesses claims information relevant to their authorised organisational scope. Authenticated via the Okta PKCE flow; authorised to Claims Copilot resources governed by JWT role claims (groups) and the organisational scope claim (org_node); access scoped downward from the assigned organisational node inclusive of all descendant nodes (BR-001). Sub-personas: FNOL Initiator (must hold FNOL creation permission and be aligned to a valid organisational node per BR-005) and Claims Viewer. All interactions with Claims Copilot are mediated through the Meridian UI; Client Users have no direct interface with Claims Copilot. |
| Aon Claims Professional | Internal — Aon employee managing claims on behalf of clients. Tracks, manages and works claims; communicates with Market / Carrier via CCS; accesses client-provided policy documents in the context of the claim (permitted by BR-003); manages open activities and status updates through the Claims Administrator Workbench (Appian). This actor's workbench, workflows and internal claims management operations are existing capabilities and are out of scope for this integration. |
| Aon Broker (boundary actor) | Internal — accesses policy documents via the Policy Management System, which sources them from ECM. Aon Brokers do not have direct access to S-DMS. Relevant to scope enforcement rules BR-007 and BR-008 but not an active participant in the integration journeys. |
| Market / Carrier (boundary actor) | Digital messaging capabilities are not in scope for this engagement; however, the solution will provide email-based notifications aligned to the configured access and entity-grouping model. |

### Client Organisation Hierarchy and Scope Rule

Client organizations and access groupings will be managed within Claims Copilot using configurable entity-grouping capabilities and client-specific custom fields. The solution must support flexible organizational structures that allow claims, documents, analytics, notifications, and user access to be scoped and filtered based on client-defined groupings and relationships. The hierarchy model should accommodate varying client organizational structures without assuming a fixed number of levels or dependency on an external master data management (MDM) hierarchy.

Claims Copilot will maintain and apply these groupings to enforce access controls and data visibility across the platform. The solution should support the administration of client-specific entity relationships and custom attributes to meet reporting, security, and operational requirements.

Integration Scope by Pillar

The integration scope is structured across two primary boundaries: Meridian ↔ Claims Copilot, addressed through three design pillars, a. Supporting services are in scope only where their specific interface with Meridian or Claims Copilot is being defined or extended.

| Pillar / Boundary | In Scope | Out of Scope |
| --- | --- | --- |
| Pillar 1 – DMS Alignment | ECM/FileNet ↔ S-DMS collaboration model: document audience classification (Client-visible / Internal / Carrier-only), provenance-based RBAC (BR-007, BR-008), S-DMS Proxy over ECM pattern (ADR-001), document routing (F-CC-09), S-DMS metadata layer design (F-SDMS-04, F-SDMS-05), ECM API exposure for the S-DMS proxy (DR-1.4), metadata model harmonisation (DR-1.5). | Full S-DMS migration (ECM decommission) – strategic future roadmap enabled by Pillar 1. Dual-repository synchronisation – assessed and deferred. |
| Pillar 2 – RBAC Integration | Claims Copilot role definition and propagation to Okta (Aon IdP); Okta JWT claims specification (groups, org_node); JWT validation at Claims Copilot (F-CC-07); deep link session context via the OAuth2 PKCE state parameter (F-MER-04); MDM → Okta org scope binding (R-14, subject to confirmation). | Internal Aon user (Claims Administrator) RBAC – Pillar 2 covers Client User RBAC only. Okta platform configuration details (OI-26 – to be defined in design session). |
| Pillar 3 – User Portal Integration | Claims Copilot Micro-Frontend (MFE) injection into the Meridian shell (ADR-003); MFE framework alignment (DR-3.2); Meridian design system consumption (DR-3.3); auth context and deep link pass-through from shell to MFE (DR-3.1, DR-3.5); shell event interface (DR-3.8); React Error Boundary containment (DR-3.4); independent MFE deployment (DR-3.7). | Claims Copilot dedicated portal (Option 3 – assessed and rejected). Meridian-owned Claims UX as primary approach (Option 2 – assessed, viable secondary only). |
| Claims Copilot Internal Solution | Not in scope – existing capabilities are not redesigned. | Claims Administrator Workbench (Appian); claims workflows; AI Agent; all internal Claims Copilot business logic. |
| Analytics Data Feed | Not in scope. | Claims Copilot → Claims Analytics Platform data feed – existing, out of scope. |

### User Journey 1 — FNOL Initiation (UJ-001)

UJ-001 describes the end-to-end flow by which a Client User initiates a First Notice of Loss from the Meridian portal. The journey begins when a loss event occurs and the Client User navigates to the Claims section of Meridian. Meridian authenticates the user via the Okta PKCE flow, issuing a JWT access token carrying the user's claims role (groups claim) and assigned organisational node (org_node custom claim). The Claims Copilot FNOL Micro-Frontend renders within the Meridian shell, and Claims Copilot validates the JWT (F-CC-07) before permitting FNOL submission — ensuring the user holds the FNOL Initiator permission and is aligned to a valid organisational node (BR-005). Claims will manage the custom client hierarchy using custom fields in CCP. On submission, Claims Copilot creates the FNOL record stamped with the user's organisational node (F-CC-01, F-CC-02, BR-006), acknowledgement, and surfaces a confirmation to the Client User through the Meridian portal.

Figure 9: FNOL process flow sequence model (UJ-001).

### User Journey 2 — Claims Access and Monitoring (UJ-002)

UJ-002 describes the flow by which a Client User accesses the claims relevant to their organisation — reviewing status, claim amounts, open activities, analytics and documents. The journey may be triggered by direct navigation to the Claims section within Meridian or by a deep link to a specific claim, in which case Meridian encodes the Claim ID in the OAuth2 PKCE state parameter before initiating authentication. After the Okta PKCE flow completes, Meridian decodes the state to recover the Claim ID and passes it to the Claims Copilot Micro-Frontend as a prop at mount time. Claims Copilot enforces organisational scope on the claims list (F-CC-07, BR-001), returns claim detail inclusive of analytics from the Claims Analytics Platform, and routes document requests through the S-DMS proxy layer (F-CC-09), where S-DMS enforces provenance-based RBAC (F-SDMS-05, BR-007, BR-008) before fetching the underlying document from ECM (F-ECM-01).

Figure 10: Claims access and monitoring sequence model (UJ-002).

### Confirmed Business Rules

The following eight business rules are confirmed — not assumed — and govern the behaviour of all services participating in this integration. They span document provenance enforcement (BR-003, BR-007, BR-008), organisational scope and hierarchical access control (BR-001, BR-002, BR-005, BR-006) and identity and policy reference (BR-004). All design decisions must be traceable to at least one of these rules; any design element that cannot be grounded in a confirmed business rule is to be escalated as an open item before proceeding.

| ID | Business Rule | Enforcement Point |
| --- | --- | --- |
| BR-001 | A Client User's organisational scope is the assigned node plus all descendant nodes (downward inheritance). Peer and parent nodes are excluded. | Claims Copilot – F-CC-07 (Organisational Scope Enforcement); Claims Analytics Platform – F-CA-03, F-CA-04 |
| BR-002 | Analytics and summary data (including aggregate claim totals) are filtered to the Client User's authorised organisational scope. | Claims Analytics Platform – F-CA-03; scoped query context passed from Meridian via the Okta JWT org_node claim |
| BR-003 | Policy documents will be pulled from Claims or ODS and will be selected for inclusion to be available for use in association to relevant site/location/hierarchy | S-DMS – F-SDMS-05 (Document-Level RBAC); provenance metadata set by the Policy Management System (F-PMS-04) at ingestion time |
| BR-004 | Policy reference in FNOL is optional; It will be a managed list from ODS or CCP policies are valid inputs. | Claims Copilot – F-CC-08 (Policy Reference Service); Policy Management System – F-PMS-01, F-PMS-02 |
| BR-005 | A Client User initiating an FNOL must hold the FNOL creation permission and be aligned to the correct organisational node. | Claims Copilot – F-CC-07 (Organisational Scope Enforcement); Aon IdP – F-IDP-02 (Role Assertion) |
| BR-006 | FNOL records must be stamped with the initiating user's organisational node at the point of creation. | Claims Copilot – F-CC-01 (Service FNOL) at record creation time |
| BR-007 | Aon Brokers access Policy documents via the Policy Management System, which sources them from ECM. Aon Brokers do not have direct access to S-DMS. Policy document visibility restrictions for client-provided policies (BR-003) are enforced at the Policy Management System access layer. The solution shall support document-level configuration during onboarding, allowing authorized Aon users to designate which available documents are accessible within Claims Copilot. Only documents selected through this configuration process will be surfaced to users. | Policy Management System – F-PMS-02, F-PMS-04 (Provenance Classification); ECM – document storage and Broker access control |
| BR-008 | Client-provided Policy documents stored in S-DMS must carry a provenance metadata attribute (e.g. "Client-provided via Claims") that S-DMS access controls can evaluate universally, ensuring no S-DMS consumer (including policy management services used by Brokers) can inadvertently surface them. The solution shall support document-level configuration during onboarding, allowing authorized Aon users to designate which available documents are accessible within Claims Copilot. Only documents selected through this configuration process will be surfaced | S-DMS – F-SDMS-04 (Metadata Management), F-SDMS-05 (Document-Level RBAC); set at ingestion by the Policy Management System (F-PMS-04) or Claims Copilot (F-CC-09) |

### Role-Based Access Control Model

The RBAC model must support multi-select access levels combined with AND logic, configurable across multiple rows per user, so that a client administrator can express entitlement precisely. The following access levels are in scope:

- All

- Client Entity

- Geography

- Policies (Product)

- Client Claim Profile – the customised client hierarchy

- My Claims – default on, with access to claims listed as assigned user

The privilege set to be controlled by the model is as follows:

| Privilege Group | Privileges |
| --- | --- |
| eFNOL | Report a Claim to Aon; Report Claim Directly to Carrier |
| Claim List Visibility | Edit a Claim (if blank); Upload Claim Document (after initial entry); View Claim Documents; View PII data; View Restricted Access Claims; Export Data (Claim List); View Aon Claim Lead |
| Client Document Privileges | View Document Library; Upload Client Documents; Edit Client Documents |
| Contacts | View Contacts; Send Message to Contacts |
| Insights / Analytics | View Insights / Analytics |

The following client personas represent Aon's working model and must be supported through configuration rather than code. The illustrative example used in requirements workshops is a multi-site hospitality and airport concessions client, where the claim profile is expressed as Airport → Location → Restaurant.

| Persona | Example Role | Level | Expected Behaviour |
| --- | --- | --- | --- |
| Persona 1 | C-Suite | Executive level | Sees everything within the client organisation |
| Persona 2 | Risk Manager (Client Admin) | Client administrator | Sees everything; administers client-side access |
| Persona 3 | Location Manager (e.g. Airport Director) | Location manager | Sees everything for their location |
| Persona 4 | Functional Lead (e.g. HRBP) | Functional lead | client-defined grouping levels above individual sites or locations. Users assigned to a grouping (e.g., an airport, region, or business unit) may create, view, and manage claims across all associated locations within that grouping. Grouping structures shall be configurable and may vary by client. |
| Persona 5 | Manager (e.g. Restaurant Manager) | Site manager | create, view, and manage claims for one or more assigned sites/locations. Access is restricted to claims associated with those specific sites and does not extend to other locations within the same client-defined grouping. |
| Persona 6 | Employee / Reporter | Reporter | Can enter a claim for one or more sites; can only see what they enter |
| Persona 7 | Unauthorised User | No entitlement | No access to claims data |

### Architecture Decisions and Open Items for Providers

The following architecture decisions are already taken and are not open for re-litigation in proposals, although providers may comment on implementation approach:

- ADR-001 — S-DMS acts as an access-controlled proxy over ECM; document files remain in ECM and S-DMS holds references.

- ADR-003 — Claims Copilot is delivered as a Micro-Frontend injected into the Meridian shell; a dedicated Claims Copilot portal was assessed and rejected, and a Meridian-owned Claims UX was assessed as a viable secondary only.

- Okta is the identity provider, using the PKCE flow for the Meridian SPA, with Claims Copilot operating as a Resource Server.

- The solution shall leverage MDM as the foundational source for client organizational hierarchies used in scope and access-control decisions, while providing the capability to manage, override, and maintain hierarchy structures within the application where required to support business operations.

The following items remain open and must be addressed in the design phase. Providers should state their recommended position on each and reflect the associated uncertainty in their assumptions and pricing:

| Ref | Open Item | Impact |
| --- | --- | --- |
| R-14 | MDM → Okta organisational scope binding mechanism and refresh frequency (subject to confirmation). | Determines entitlement latency and the joiner / mover / leaver revocation window. |
| OI-26 | Okta platform configuration detail for Client User groups and custom claims, to be defined in a design session. | Determines RBAC build effort and the client onboarding process. |
| DR-1.4 / DR-1.5 | ECM API exposure for the S-DMS proxy and metadata model harmonisation between ECM and S-DMS. | Determines document integration effort and whether metadata migration is required. |
| — | Final DocuSign / FileNet / CRS integration approach and the sequence for MDM enablement. | Named by Aon as a key decision for the programme. |
| — | Global data residency and privacy model for claims data exposure, including cross-border transfer positions. | Gates APAC and EMEA country activation. |
| — | Final country and client list for the initial 2026 rollout. | Determines localisation and configuration volume. |
| — | ODS readiness for each of the initial ten countries. ODS build is out of scope for this engagement, but the client-facing experience depends on ODS-sourced client and policy data being available and of sufficient quality per country. | Aon dependency; affects country activation sequencing. |

# Non-Functional Requirements

This section defines the quality attributes, operational constraints and compliance expectations that the solution must meet. It describes how the system must perform rather than what it must do, and it serves as a reference throughout the project lifecycle to inform design decisions and validate outcomes.

In scope: usability and accessibility; performance and scalability; availability and reliability; security and access control; interfaces and integration; disaster recovery and business continuity; data classification, encryption and compliance; maintainability and supportability; localization; and stability and consistency. Out of scope: business and functional requirements, detailed hardware and software specifications, and implementation details of the non-functional requirements themselves.

These non-functional requirements are treated as acceptance criteria. Providers must respond to each requirement individually in their proposal, stating Comply, Comply with Qualification, or Not Comply, with a supporting note and the proposed method of verification. Any proposed deviation must be identified in the proposal and will be handled as a PEP exception candidate through ServiceNow Security Issues with documented compensating controls (NFR-11).

## Application Profile (Design Authority Metadata)

| Field | Value |
| --- | --- |
| AppID – EnvID | AR####-LCXXX (to be assigned) |
| Application Name | Claims Client Experience (Meridian Claims Copilot) |
| Application Owner | Adam Ellis / Saulius Valentinavicius |
| Business Unit / Subdivision | Commercial Risk Solutions (CRS) |
| Internal / External Facing | External facing (external client users) |
| Data Classification | Confidential |
| Application Risk Rating | Significant |
| Encryption in Transit | TLS 1.2 or higher |
| Encryption at Rest | TDE / CipherTrust Encryption (CTE) |
| Business Criticality Tier | Tier 2 (to be confirmed via Tiering Assessment) |
| RTO / RPO | RTO ≤ 24 hours; RPO = last replicated / backed-up transaction |
| Application Platform | The client portal will be built in React/ApI,Gemini/Swift/Kotlin based solution over. Appian (low-code) — the platform over which the Claims Copilot solution (**) |
| Solution Technology Stack | React (client-facing UI) · Python (application services and APIs) · MySQL (transactional data store) |
| Web / App HA Strategy | Load Balanced / VMHA |
| Analytical Data Platform | Databricks Lakehouse with Unity Catalog governance (per Meridian Pattern Layer 6) |
| Database HA Strategy | MySQL InnoDB Cluster with Group Replication (the MySQL high-availability equivalent of SQL Server AlwaysOn Availability Groups), fronted by MySQL Router |
| DR Resiliency Strategy | Multi-AZ LRS (IaaS) / Backup Restore |
| User Authentication (internal / external) | Aon AD (OAuth / Okta) / Okta (Meridian Architecture) |
| API Authentication | OAuth 2.0 / JWT |
| Compliance / PEP Exceptions | No PEP currently |

## ** The exact tech stack will be confirmed after the Architecture phase, vendors to suggest the recommendations based on the experience.

## Consolidated Non-Functional Requirements

The table set below presents the unique, de-duplicated set of 51 non-functional requirements grouped by category. Priority uses MoSCoW (Must / Should / Could). In general, the portal must comply with the Meridian Pattern reference architecture described earlier in this section. Requirements NFR-01 to NFR-47 are taken from the Consolidated Non-Functional Requirements specification; NFR-48 to NFR-50 record Aon's accessibility standard for client-facing websites; and NFR-51 records the technical notification logging and observability requirement.

### 1. Security & Access Control

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-01 | Internal and external users shall access the system from inside/outside the Aon network with proper credentials via Okta (Single Sign-On). | Must |
| NFR-02 | Internal users' credentials shall be maintained in the AD AonNET domain; Windows/Aon AD authentication shall be enabled for internal users. Users will be onboarded in Meridian. | Must |
| NFR-03 | External users shall be onboarded in Meridian, with a registration email issued to the user to set up MFA and Okta credentials for login. Internal users shall have the ability to provision external users. | Must |
| NFR-04 | Role-based authorizations shall restrict access to application functionality, data, documents, reports, and administrative capabilities for both internal and external users, based on role type, assigned permissions, and client-defined hierarchy/grouping structures. The solution shall support delegated client administration, enabling authorized client users to manage their organization's user base, including user provisioning, role assignment, permission management, and access updates within their authorized scope. | Must |
| NFR-05 | Two levels of document security (node level and document level) shall be enforced, with document attributes such as Default, Internal, View on Web, Modify on Web and Access Controlled. | Should |
| NFR-06 | Service (non-user) accounts / gMSA shall hold only the privileges required to run batch jobs, DMS and web services. | Must |

### 2. Data Classification, Encryption & Compliance

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-07 | The application's Data Classification shall be recorded per the Aon Data Security: Data Classification Standard (e.g. Highly Confidential, Confidential, Internal, Public). | Must |
| NFR-08 | Encryption in transit shall use TLS 1.2 or higher per the Aon Encryption Standard. | Must |
| NFR-09 | Encryption at rest shall be enforced using an approved method (e.g. TDE, CipherTrust Encryption (CTE), BitLocker, CMK) per the Aon Encryption Standard. | Must |
| NFR-10 | The Application Risk Rating (Critical / Significant / Important / Moderate / Minor) shall be assessed and documented. | Must |
| NFR-11 | Any deviation from standards shall be recorded as a PEP exception via ServiceNow Security Issues, including documented compensating controls. | Must |
| NFR-12 | Hosting location and regulatory / data-residency compliance requirements shall be documented where mandated. | Must |

### 3. Availability & Reliability

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-13 | Excluding agreed scheduled outages, the system shall be available to users 24 hours a day, 365 days a year. | Must |
| NFR-14 | The system shall be supported Monday–Sunday, 24 hours, to cover all time zones for in-scope countries. | Must |
| NFR-15 | Application availability shall be at least 99% of business hours across all in-scope time zones. | Must |
| NFR-16 | Business Criticality Tier and RTO/RPO shall be defined via the Application Tiering Assessment and drive the resiliency strategy. | Must |
| NFR-17 | Web/App and Database high-availability (HA) strategies shall follow the Aon Resiliency Reference Architectures (e.g. VMHA, Load Balanced, MySQL InnoDB Cluster with Group Replication, Clustering). | Must |
| NFR-18 | The system shall be reliable and continue to perform under invalid inputs and stressful operating conditions. | Must |

### 4. Disaster Recovery & Business Continuity

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-19 | In the event of a service interruption / disaster, the system shall be fully recovered within 24 hours of the incident being reported to the helpdesk. | Must |
| NFR-20 | On recovery, the system shall restore all data from the last replicated or backed-up transaction. | Must |
| NFR-21 | The application shall support release rollback to its previous code version if required. | Must |
| NFR-22 | Deployment pipelines shall follow Aon policies / standards for all deployments. | Must |
| NFR-23 | The DR resiliency strategy shall be selected per the Aon Infrastructure Resiliency Taxonomy (e.g. Multi-AZ LRS/ZRS, 1AZ-LRS+BackupRestore, BackupRestore). | Should |

### 5. Performance & Scalability

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-24 | The system shall return a page for any database action (save, edit, delete) within 3 seconds of the user executing the action. | Must |
| NFR-25 | The system shall connect with any interface using the defined protocol within 3 seconds of the user executing the action. All pages are in this category; any exceptions must be approved by the Product Owner. | Must |
| NFR-26 | For standard user interactions (navigation, viewing records, simple searches), 99% of responses shall be returned within 3 seconds under normal conditions. | Must |
| NFR-27 | UI response times shall meet complexity-based targets under peak / average load: Simple 2–4s / 3s; Medium 5–7s / 5s; Complex 8–10s / 9s; Very Complex 10–15s / 12s; Extremely Complex 30–40s / 35s. | Must |
| NFR-28 | The system shall support a total of 1,000 users in phase 1 and the target number of concurrent logged-in users with no detrimental effect on service. | Must |
| NFR-29 | The solution shall support upload, download and processing of individual files up to at least 100 MB without data loss, corruption or instability. | Must |
| NFR-30 | The tool shall handle at least the capacity-planned number of concurrent large-file (100 MB) operations without materially degrading responsiveness for standard interactions. | Should |
| NFR-31 | The solution shall scale horizontally and vertically to support the target concurrent users and volumes without disruptive architectural changes. | Must |

### 6. Interfaces & Integration

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-32 | The solution's interfaces (APIs, file exchanges, message queues) shall have no detrimental performance or functional impact on existing Aon systems or those operated by Aon's agents. | Must |
| NFR-33 | The system shall interface via Single Sign-On with Okta as the enterprise identity provider for all SSO widgets, links and embedded surfaces. Authentication shall be delegated to Okta in all cases; custom identity stores are not permitted under the Meridian Pattern. | Must |
| NFR-34 | Interfaces shall implement protections (throttling, rate limiting, pagination, payload size limits) to prevent misuse or overuse from degrading connected systems. | Must |
| NFR-35 | All interfaces shall be loosely coupled and versioned, so changes on either side have minimal impact on the other party. | Should |
| NFR-36 | The solution shall provide well-defined, documented interface contracts (data models, error codes, SLAs) for all inbound and outbound integrations. | Should |
| NFR-37 | Critical operational workflows shall remain available under partial component failure, with graceful degradation of non-critical features (independent Claims Copilot availability). | Must |

### 7. Usability, Devices, Browsers & Accessibility

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-38 | The user interface shall comply with the Aon Corporate Standard UI style guide, verified through design review and UI testing. | Must |
| NFR-39 | The application shall be responsive and support current supported browsers (Edge, Safari and Chrome) for internal and external users, and support multiple browser instances inheriting session context from the parent window. | Must |
| NFR-40 | The application shall be delivered as a single responsive web experience. It shall support medium (desktops 992px+) and large (1200px+) display devices and shall render the solution must be delivered as a native mobile application for iOS and Android, not solely a responsive web experience. | Must |
| NFR-41 | The application shall provide clear, user-friendly error messages whenever an error impacts functionality or would otherwise fail silently, explaining in plain language what went wrong and what the user can do next. Error messages shall avoid exposing technical details, be consistently formatted across the application, and be logged with sufficient technical context for troubleshooting without burdening the end user. | Must |
| NFR-48 | The application shall conform to WCAG 2.2 Level AA, which is the Aon accessibility standard for all client-facing websites. Conformance applies to every client-facing screen, component, document viewer, chart and notification surface, including the mobile experience. | Must |
| NFR-49 | The user interface shall be built from the United UI (UUI) control set, in which accessibility compliance is built into each component. Any component not sourced from UUI shall be independently assessed for WCAG 2.2 AA conformance and requires a formal exception approved by the Aon Design System team. | Must |
| NFR-50 | Accessibility shall be verified by combined automated and manual audit (including keyboard-only navigation and screen-reader testing) prior to each release, and an accessibility conformance record shall be produced and maintained for the client-facing experience. | Must |

### 8. Localization

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-42 | The default interface language shall be English. The application shall be multilingual and shall support all main global languages, including right-to-left languages such as Arabic and non-Latin alphabets. The launch configuration shall cover the languages required by the initial ten deployment countries; further languages shall be added by configuration without code change. Primary currency shall be USD, with multi-currency display and processing supported where required. | Must |
| NFR-43 | All user-facing text (labels, messages, validation errors, notifications) shall be externalized into resource files to enable translation and maintenance. | Should |
| NFR-44 | The system shall render all user-facing content (dates, numbers, currencies etc.) according to the user's active locale (selected in profile settings, defaulting to the browser Accept-Language header), with no code changes required to add or modify a locale. | Must |

### 9. Maintainability & Supportability

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-45 | The solution shall allow authorized configuration changes to take effect without code modification or deployment. | Should |
| NFR-46 | The solution shall provide monitoring and alerting so the support team is notified when misuse (e.g. mass imports, non-specific searches) threatens system performance, with adequate diagnostic data. | Should |
| NFR-51 | Technical notifications, system events and notification delivery outcomes shall be logged centrally in Datadog, with sufficient context to trace an individual notification end to end (event, recipient, channel, timestamp, delivery status and failure reason). Alerting shall be configured on delivery failure rates and on integration and job failures, and log retention shall meet Aon operational and audit requirements. | Must |

### 10. Stability & Consistency

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-47 | Naming conventions for reporting elements shall follow Aon standards, with consistent results across test conditions and uniformity across screens, colour schemes, fonts and terminology. | Should |

## Reference Standards

The following Aon standards and portals govern the requirements above and will be made available to the selected provider.

| Standard / Resource | Reference |
| --- | --- |
| Aon AD Overview | https://wiki.emea.aon.com/display/EA/Aon+AD+overview |
| Application Risk Rating | https://wiki.emea.aon.com/spaces/EA/pages/296236289/Application+Risk+Rating |
| Meridian Standards (Pattern: Meridian – WIP) | https://wiki.emea.aon.com/spaces/EA/pages/374244668/Pattern+Meridian+-+WIP |
| Application Tiering Assessment Request (ServiceNow) | https://aon.service-now.com/sp?id=aonsc_cat_item |
| RTO Guidance | https://wiki.emea.aon.com/display/EA/RTO |
| RPO Guidance | https://wiki.emea.aon.com/display/EA/RPO |
| Authentication Standards | https://wiki.emea.aon.com/display/EA/Authentication+standards |
| PEP / Security Exception Request (ServiceNow) | https://aon.service-now.com/sp?id=sc_cat_item |
| EMMA Development Checklist (NFRs and Others) | https://wikiapacaon.atlassian.net/wiki/spaces/OCSO/pages/27010279 |

## Non-Functional Acceptance and Verification

The Provider is responsible for evidencing non-functional compliance, not merely asserting it. The following verification expectations apply:

| Category | Verification Expectation |
| --- | --- |
| Performance & Scalability | Load and stress testing against NFR-24 to NFR-31 using Aon-approved tooling (Microfocus Performance Center / LoadRunner Enterprise), with results reported per transaction class against the complexity-based targets in NFR-27 and at the phase-1 volume of 1,000 users. |
| Availability & Reliability | Resilience and failure-injection testing evidencing graceful degradation under partial component failure (NFR-37), and HA configuration evidenced against the Aon Resiliency Reference Architectures (NFR-17). |
| Disaster Recovery | A documented and rehearsed recovery procedure demonstrating full recovery within 24 hours (NFR-19) and restoration to the last replicated transaction (NFR-20), plus a demonstrated release rollback (NFR-21). |
| Security & Access Control | Penetration and access-control testing evidencing that role, node-level and document-level restrictions cannot be bypassed (NFR-04, NFR-05), including negative testing against BR-001, BR-003, BR-007 and BR-008. |
| Data Classification & Encryption | Evidence of TLS 1.2+ in transit (NFR-08) and approved encryption at rest (NFR-09), and a completed data classification record (NFR-07). |
| Interfaces & Integration | Contract tests and documented interface specifications for every inbound and outbound integration (NFR-36), plus evidence of throttling, rate limiting, pagination and payload limits (NFR-34). |
| Usability, Devices & Browsers | UI design review against the Aon Corporate Standard UI style guide (NFR-38) and cross-browser / cross-device testing across Edge, Safari and Chrome at the specified breakpoints (NFR-39, NFR-40). |
| Accessibility | WCAG 2.2 Level AA conformance evidenced through combined automated and manual audit, including keyboard-only navigation and screen-reader testing, with an accessibility conformance record produced per release (NFR-48, NFR-49, NFR-50). Any non-UUI component must carry an approved Design System team exception. |
| Localization | Locale switching demonstrated with no code change (NFR-44), including at least one right-to-left and one non-Latin alphabet locale (NFR-42). |
| Maintainability & Supportability | Demonstration that authorised configuration changes take effect without code modification or deployment (NFR-45), that monitoring and alerting fire on defined misuse scenarios (NFR-46), and that technical notification events and delivery outcomes are traceable end to end in Datadog with alerting on delivery failure (NFR-51). |

# Tech Stack

The solution is built over the Appian low-code platform, which provides the claims workflow engine and the Claims Administrator Workbench. The client-facing portal delivered under this RFP is a React application built with the United UI control set and rendered as a Micro-Frontend within the Meridian shell, with Python application services and APIs and a MySQL transactional data store. Analytical data is served from the Databricks Lakehouse per the Meridian Pattern.

The full technology stack is provided in Exhibit 1 (Tech Stack Specifications). It aligns to Aon's design choices for the Claims Copilot platform, the Meridian client portal and the associated greenfield components, and is consistent with the Commercial Risk Solutions reference architecture as well as the Aon Enterprise Architecture Standards and approved technologies.

The reference technology stack is meant to be used by development teams including development leads, architects and other technology decision makers. Items marked with an asterisk in Exhibit 1 are approved but subject to confirmation of licensing and capacity for this initiative.

# Provider Evaluation

## Provider Qualifications

Aon is seeking providers with proven experience in delivering enterprise-grade, client-facing digital platforms within the insurance or financial services sectors. Candidates should have demonstrated success in managing offshore delivery teams and possess the ability to operate effectively in a regulated, multi-market environment. Familiarity with Aon systems is desirable and will be considered an advantage in the selection process.

Given the specific nature of this initiative, Aon places particular weight on demonstrable experience in the following areas:

- Micro-Frontend delivery into an existing enterprise React shell, including design system consumption, independent deployment and error containment.

- Externally facing portals for corporate clients where entitlement is derived from a mastered organisational hierarchy, and where incorrect scoping would constitute a data breach.

- Okta or equivalent OIDC identity integration using PKCE, custom claims and resource-server token validation.

- Enterprise content management integration, particularly IBM FileNet, and document-level access control based on provenance metadata.

- Insurance claims domain delivery, including FNOL intake, claims lifecycle data and ACORD-based carrier messaging.

- Appian low-code platform development and QA, including building and extending solutions over Appian and integrating custom components with it.

- React front-end development against an enterprise design system, Python application service and API development, and MySQL data modelling and high-availability operation (InnoDB Cluster with Group Replication).

- Multi-country localisation across all main global languages, including right-to-left and non-Latin alphabets, multi-currency and data residency configuration.

- Delivery of accessible interfaces to WCAG 2.2 Level AA on an enterprise design system, and experience of design-system-led front-end delivery (Figma Code Connect or equivalent).

Aon expects its providers to utilise prior client experiences to provide recommendations and thought leadership on best practices to improve and enable design, discovery and implementation delivery.

## Evaluation Criteria

While total cost and pricing transparency are critical factors, proposals will be evaluated on several key criteria. The indicative weightings below are provided to help providers direct their effort; Aon reserves the right to adjust weightings and will confirm the final basis of evaluation before the second round.

| Criterion | What Aon is assessing | Indicative Weight |
| --- | --- | --- |
| Cost and pricing transparency | Total fixed fee, milestone-level fee breakdown, quality and completeness of the Capacity Plan, absence of blended rates, and the credibility of pricing assumptions. | 30% |
| Understanding of Aon and its requirements | Demonstrated grasp of the three design pillars, the scope enforcement model, the FNOL configurability requirement, and the compressed timeline and its risks. | 20% |
| Functional and technical capability | Evidenced experience on comparable engagements, proposed technical approach, and non-functional compliance position across the 51 NFRs. | 20% |
| Delivery approach and governance | Credibility of the project plan against the milestone dates, sprint structure, risk and quality management, and integration with Aon governance and the Meridian release gate. | 15% |
| Resourcing and team quality | Seniority and relevant experience of proposed roles, onshore / offshore rationale, retention approach, and the credibility of the alternative resourcing plan. | 10% |
| Value-add and innovation | Accelerators, reusable components, use of AI in delivery, and recommended optimisations with quantified benefit. | 5% |

Note: for the first round of proposals and the first-round down-select, the Provider's total cost and pricing transparency will carry greater weight. It is therefore recommended that Providers provide their best price proposal from the start. Once a supplier selection decision has been made, post-decision requests to revise or improve pricing will not be considered.

# Request for Proposal Process

## Process

Aon expects to use a two-round evaluation process, compressed to reflect the delivery timeline described in this RFP.

### First Round

Prior to the first-round submission deadline, providers will be given an opportunity to submit written questions for answer by Aon subject matter experts. These questions will be aggregated, anonymised and shared in written form with all participating providers.

Following the first round there will be a down-selection from the pool of participating providers. Those down-selected providers will then be invited to a clarification and evaluation session in which they will be able to expand on their written proposal and receive feedback. All feedback will be aggregated, anonymised and shared with the down-selected providers.

### Second Round

The second-round submission will be expected after the completion of all clarification and evaluation sessions and the sharing of the aggregated feedback. Following the second-round submission, providers may have the opportunity to expand on their proposals in an additional clarification and evaluation session where Aon considers this necessary.

### Award

After all sessions are completed, Aon will make a recommendation of award. Given the delivery timeline, Aon intends to move directly from award recommendation to SOW execution and provider onboarding within four working days.

# Request for Proposal Requirements

## Proposal Requirements

The proposal should contain, at minimum, the requested categories of information and follow the Form of Response specified. Providers should attach any text, diagrams, exhibits, or any other material that will assist Aon in evaluating proposals.

Each provider is fully responsible for obtaining clarifications on the scope and requirements of this RFP and must not take advantage in any way of missing or incorrect information in the present document. A provider who is uncertain regarding the meaning of a portion of this RFP, or who believes that portions of this RFP are inaccurate, ambiguous, contradictory or lack information, should contact the Sourcing Manager identified herein.

Provider agrees that its proposal, including pricing, shall remain valid for one hundred eighty (180) days from the RFP due date. Provider should assume that all pricing, terms and conditions specified in this RFP and any addendum hereto, and in the Provider's proposal, would be incorporated into the contract executed between Aon and the awarded Provider.

### Provider Information

A company profile should cover at minimum:

- The supplier's credentials and industry relationships

- The supplier's references for current and past clients

- The supplier's professional services, capabilities, methodologies and technologies

- The supplier's demonstrable track record of service excellence

Case studies should cover at minimum:

- Technology: previous experience with React Micro-Frontend delivery, Python service and API development, MySQL at scale, the Appian low-code platform, Okta / OIDC identity integration, IBM FileNet or equivalent ECM integration, Power BI or equivalent embedded analytics, and ACORD-based carrier messaging. State the number of comparable client-facing portals delivered and their user volumes.

- Geography: the number of countries the solution was deployed across, and the languages and currencies supported, including any right-to-left or non-Latin alphabet implementations.

- Project specifics: the entitlement and hierarchy model used, the approach to organisational scope enforcement and its assurance, the approach to data residency, and the method used to configure rather than code per-country and per-client variation.

### Delivery and Technical Information

To cover the full scope of the delivery and technical requirements, the proposal must include:

- Grasp of Aon requirements: a demonstrated understanding of Aon and its delivery, technical and business requirements for this initiative, including an explicit position on the three design pillars and the scope enforcement model.

- Project plan: a project plan aligned to the milestones in the Key Deliverables and Milestones section, including sprint cadence, milestone dates, meeting cadences, the CI/CD release plan and release cadence, dependencies on Aon and third parties, and the critical path. Providers must state explicitly whether they accept the stated milestone dates.

- Non-functional compliance matrix: a line-by-line response to all 51 NFRs stating Comply, Comply with Qualification, or Not Comply, with a supporting note and the proposed method of verification.

- Test approach: the proposed approach to functional, regression, integration, performance and load, resilience, accessibility and security testing, including the tooling, environments and specialist roles proposed. The response must confirm how the minimum 70% automated test coverage will be achieved and measured, how the automated regression pack is built and maintained alongside development, how functional testing is completed in-sprint so that the five-day execution window is achievable, how performance and penetration testing are resourced within the December window shown in the Delivery Timeline, and the remediation and retest turnaround the Provider will commit to for critical and high-severity findings.

- Alternatives: Aon is open to provider recommendations on sequencing and scope where the provider can demonstrate a change is beneficial. This should be considered in overall solution design and implementation planning, and any recommendation must state its effect on the 15 February 2027 launch date.

- Services, capabilities and technologies required: the professional services, capabilities, methodologies and technologies required to carry out the project plan successfully.

- Resourcing and qualifications: a resource plan including number and type of resources, roles, seniority levels, and relevant experience in similar projects, with detailed reasoning for the resourcing plan and at least one alternative resourcing plan.

- Delivery location: proposed delivery locations and the onshore / offshore split, with rationale, and the working-hours overlap offered with Aon's US, EMEA and APAC stakeholders.

- Governance and communication: a clear governance and communication plan, including cadences, escalation paths, key contacts and key interaction points across the project lifecycle, describing how the Provider will integrate with the Aon Resources and the Meridian governance tiers.

- Risk management and QA: mechanisms for early detection and monitoring of potential roadblocks, how risk and issue status will be monitored and reported to Aon, and the methods used to assure quality throughout delivery.

- Assumptions and dependencies: all assumptions and dependencies upon which the proposal and any subsequent contract may be based, including those related to pricing, resourcing, environment availability, Aon-provided inputs, potential roadblocks and working hours. This must include the resources required to be provided by Aon.

### Capacity and Pricing Information

- Capacity Plan: to support transparency into how the proposed fixed-fee pricing has been constructed, the Provider shall submit a populated version of the accompanying Excel pricing template. This template must provide visibility into the underlying resource loading, including at a minimum job role, relevant years of experience, rate, location and estimated hours used to construct the deliverables-based proposal.

- AI-supported versus non-AI-supported structure: a clear indication of how AI tools are used in delivery (for example for code generation, testing, documentation or analysis) and how this is reflected in the proposed pricing structure. Providers should present a comparative view of the solution and pricing with and without the use of AI tools in delivery, highlighting any differences in scope, effort, timeline and expected business outcomes.

- Pricing structure: a fixed-fee, deliverables-based pricing structure with payments tied to Aon's acceptance of the seven milestones, apportioned in the fixed percentages stated in this RFP. Alternative payment weightings will not be accepted.

- Fees by milestone: a breakdown of the total fixed fee by each of the seven milestones defined in this RFP, apportioned in the fixed percentages set out in the Key Deliverables and Milestones section. Each milestone may include one or more deliverables, and payment is released only on Aon's formal acceptance of all deliverables within that milestone.

- Scaling rates: the unit cost and lead time to onboard one additional country and one additional client beyond the baseline scope, and the cost of the optional AMS support period beyond hypercare.

- Pricing assumptions: any key assumptions that materially affect pricing, for example working hours, holidays, Aon-provided inputs, environment availability, or other commercial assumptions underlying the fixed price and the associated Capacity Plan.

Important note — Aon does not accept blended rates. An incomplete Excel may lead to disqualification from award consideration.

### Value-Add and Improvement Information

The proposal should highlight the additional value that the Provider will bring to the project, including recommended optimisations or alternatives to the proposed delivery timeline or approach (with expected benefits, risks and trade-offs), alternative delivery or resourcing models that may reduce cost, accelerate delivery or improve quality, methods for acceleration, cost reduction or outcome improvement including accelerators, tools or reusable components, and any other differentiators or innovative approaches the provider believes would materially benefit Aon.

## Form of Response

### Proposal Form

Providers are requested to submit:

- A PowerPoint "Provider Deck" outlining scope, deliverables, approach, assumptions and commercial terms, suitable for incorporation into an SOW.

- A populated Capacity Plan (Excel template provided by Aon).

- A completed Non-Functional Requirements compliance matrix (Excel or Word, covering NFR-01 to NFR-51).

- A project plan in Gantt or equivalent form, aligned to the seven payment milestones.

### Pricing Form

Provider shall submit a populated version of the accompanying Excel pricing template to provide visibility into the resource loading (job role, relevant experience, rate, location, estimated hours) that is used to construct the deliverables-based proposal.

## Estimated Timeline

Assuming that normal conditions prevail, Aon anticipates adherence to the time frame outlined below. Any changes to these dates will be communicated to all providers. All times represent Central European Time ("CET").

| Date | Milestone |
| --- | --- |
| Friday 7 August 2026 | RFP issuance |
| Wednesday 12 August 2026 | Deadline for written questions |
| Friday 14 August 2026 | Consolidated, anonymised answers returned to all providers |
| Wednesday 19 August 2026 | First proposal submission due |
| Thursday 20 – Friday 21 August 2026 | Clarification and evaluation sessions (round 1) and down-select |
| Tuesday 25 August 2026 | Second and final proposal submission due |
| Wednesday 26 August 2026 | Clarification and evaluation session (round 2), if required |
| Thursday 27 August 2026 | Recommendation for award notification |
| Monday 31 August 2026 | SOW signed and team onboarding start |
| Tuesday 1 September 2026 | Project kick-off — design phase commences |

Failure to respond by a provided date may disqualify your firm as a provider in this RFP initiative.

# Closing

Thank you for your interest in the Meridian Claims Copilot Client Experience initiative. This is a foundational capability in Aon's Connected Experience agenda: the point at which Commercial Risk claims move from a colleague-only system of record to a client-facing experience that clients will judge Aon by. We look forward to your submission and the opportunity to collaborate on delivering a best-in-class claims experience for Aon's clients.

# Exhibit 1 – Tech Stack Specifications

The technology stack below aligns to Aon's design choices for the Claims Copilot platform, the Meridian client portal and associated greenfield components, and is consistent with the Commercial Risk Solutions reference architecture and Aon Enterprise Architecture Standards. Items marked * are approved but subject to confirmation of licensing and capacity for this initiative.

### Platform

| Platform | Usage |
| --- | --- |
| Appian | Low-code platform over which the Claims Copilot solution and the client-facing portal are built. Provides the claims workflow engine, the Claims Administrator Workbench and the underlying process orchestration. |

### API

| Platform | Usage |
| --- | --- |
| Azure API Management | Manage APIs across clouds. |
| Azure Functions | Event-driven microservices and serverless computing platform. |
| Azure App Service | Build and deploy web applications. |

### User Interface

| Platform | Usage |
| --- | --- |
| United UI (UUI) | Aon's mandatory control set and design system for all client-facing web applications. Provides reusable components, design tokens, Figma Code Connect alignment and built-in WCAG accessibility compliance (Meridian Pattern Layer 1). |
| React 18 | JavaScript library for building single page application user interfaces. Meridian shell and Claims Copilot Micro-Frontend. |
| Appian | Low-code workflow platform – Claims Copilot Claims Administrator Workbench. |

### Application Hosting

| Platform | Usage |
| --- | --- |
| Azure App Service | Build and deploy web applications. |
| Application Gateway | Cloud load balancing for web applications. |
| Cloudflare WAF | Web application firewall. |

### Document Management

| Platform | Usage |
| --- | --- |
| ECM – FileNet | Enterprise Content Management – system of record for Commercial Risk claims documents. |
| S-DMS (Smart-DMS) | DocuSign-based Document Management Platform supporting the Meridian portal; access-controlled proxy over ECM. |
| SmartCOMM | Document generation. |
| DocuSign | Document electronic signatures. |
| LRS | Document printing, hosted by Aon Data Center. |
| Draftable | Document compare (AWS provider-hosted SaaS). |

### Programming Language

| Platform | Usage |
| --- | --- |
| React 18 | Client-facing web user interface development, built with the United UI control set and delivered as a Micro-Frontend within the Meridian shell. |
| Python | Application services and API development, and Databricks development. |
| Appian (low-code) | Claims workflow configuration and the Claims Administrator Workbench on the underlying Appian platform. |

### Asynchronous Messaging & Process Orchestration

| Platform | Usage |
| --- | --- |
| Azure Queue Storage | Message broker. |
| Azure Service Bus | Message broker. |
| Azure Functions | Worker. |

### Events

| Platform | Usage |
| --- | --- |
| Azure Event Hub | Event streaming. |
| Azure Event Grid | Event distribution. |

### Data Storage

| Platform | Usage |
| --- | --- |
| MySQL | Transactional relational database for the client-facing claims experience, including long-term retention. High availability via InnoDB Cluster with Group Replication, fronted by MySQL Router. |
| Databricks Lakehouse | Analytical data platform for claims analytics and reporting (Meridian Pattern Layer 6). Not used for transactional application data. |

### File Transfer

| Platform | Usage |
| --- | --- |
| MoveIt | Large file transfer received from / to clients and partners. |

### File Storage

| Platform | Usage |
| --- | --- |
| Azure Blob Storage | General-purpose file storage. |
| Azure File Shares | File storage when network access is needed. |

### Reporting and Visualizations

| Platform | Usage |
| --- | --- |
| Power BI | Visualization. |

### Security

| Platform | Usage |
| --- | --- |
| Okta OIDC | Enterprise identity provider. External web app and API authentication and authorization via SAML 2.0 / OIDC, PKCE flow for the Meridian SPA, MFA enforcement, and SCIM provisioning of group and role claims to the central Meridian RBAC layer. Custom identity stores are not permitted. |
| Okta client credentials flow | Confidential client (machine-to-machine) authentication. |
| Azure Managed Identities | Authentication between Azure services. |
| Azure Key Vault | Secret management. |
| CyberArk | Privileged access management. |
| Salt Security | Adaptive intelligent API security. |

### DevOps

| Platform | Usage |
| --- | --- |
| Azure DevOps | Code repositories, pipelines, work management. Requirements are maintained in Azure DevOps at Epic / Feature level. |
| Claude Code | Standard AI coding assistant for all Meridian Pattern projects (Layer 7), with codebase-wide context, agentic task execution and MCP connectivity to Figma, databases and internal tools. |
| GitHub Enterprise* | Git code repositories and deployment pipelines. |
| Terraform | Infrastructure as code. |
| Snyk | Software dependency analysis and static code analysis. |
| SonarQube | Static code quality analysis. |

### Telemetry and Logging

| Platform | Usage |
| --- | --- |
| New Relic | Application performance and general monitoring. |
| Datadog | Monitoring and logging (cloud). |

### IDE

| Platform | Usage |
| --- | --- |
| VS Code | Code development platform. |
| Visual Studio 2022 | Code development platform. |

### Scheduling

| Platform | Usage |
| --- | --- |
| Autosys* | Aon standard job scheduling framework. |
| Azure Functions | Scheduled execution. |

### Testing Automation

| Platform | Usage |
| --- | --- |
| Specflow, Selenium, Microfocus-UFT (based on use case) | Web / UI testing. |
| Browser Stack, Selenium | Browser testing. |
| pCloudy | Mobile testing. |
| Azure DevOps | Test management. |
| Postman, SoapUI | API testing (REST, SOAP). |
| Microfocus Performance Center / LoadRunner Enterprise (LRE) | API testing – stress and performance testing. |
| UiPath*, Microfocus-UFT | Desktop application functional and automation testing. |
| YSlow, PageSpeed | Client-side performance optimization. |

### Integration / ESB / ETL / Connectors

| Platform | Usage |
| --- | --- |
| Workato* | Integration and workflow automation. |
| SendGrid | External email delivery platform. |
| Office 365 (Graph API) | Secure email integration. |
| Loqate* | Address verification. |
| CCS (Carrier Connectivity Service) | Single gateway for all Aon ↔ Market/Carrier communication; ACORD P&C/Surety XML Chapter 12 translation. |

### Data Analytics

| Platform | Usage |
| --- | --- |
| Reltio | Master Data Management – canonical client organisation hierarchy. |
| Databricks Lakehouse | Designated platform for all analytical data assets and ML workloads (Meridian Pattern Layer 6). Delta Lake storage, Unity Catalog governance and lineage, MLflow, SQL analytics and BI connectivity, vector search for AI/RAG. |
| DICP & Gen AI wrappers | Approved structured data and document ingestion path (Meridian Pattern Layer 4), including parsing, chunking, embedding, classification and metadata tagging. |
| Google Agents / Vertex AI | Approved agentic workflow orchestration layer (Meridian Pattern Layer 3), authenticated via Okta tokens so agents act within authorised scope. |
| Snowflake | Data storage, processing and analytics. |
| AWS Aurora | AWS data storage. |
| AWS S3 | AWS internal file storage. |
| AWS Lambda | Serverless computing utilising Python APIs. |

# Exhibit 2 – Expected Performance

## Measurement and Values

#### Story Point Measurement

For agile delivery, backlog items are estimated using Story Points (SP) based on their relative complexity with consideration to factors such as:

- Risk (external dependencies, unclear demand)

- Effort (effort needed to develop a feature)

- Standardisation / repetition (repeatable tasks without risk or complexity)

#### Sprint Length

1 Sprint = 2 weeks.

#### Golden Value Setting

The Golden Value represents the standardised value that KPIs and/or SLAs will be measured against. The Golden Value may be adjusted based on mutual agreement.

## KPIs and/or SLAs by Delivery Area

| Measurement | Metric Name | Purpose | Measurement and Formula | Golden Value | Window |
| --- | --- | --- | --- | --- | --- |
| DEVELOPMENT |  |  |  |  |  |
| Code Quality | Error Density | Limit the number of Errors | Number of Errors detected delivered per SP delivered. Formula: Total Errors per SP / Total SP Completed | <=10% | 1 Sprint |
| Delivery Efficiency | Accelerating Velocity (aka Sprint Velocity) | Increase production rate over time | Number of SP completed in each Sprint compared to the prior Sprint. Formula: (SP Current Sprint – SP Prior Sprint) / SP Prior Sprint | > 3% | 2 Sprints |
| Code Quality | Error Density by Severity | Limit the number of Errors at specific Error Levels | Maximum number of errors in the Product in the production environment, at the corresponding severity levels, at contract expiration | Show-Stopper: 0; High: max 3; Medium: max 10; Minor: no limit | At contract expiration |
| TESTING |  |  |  |  |  |
| Quality | Error Injection Rate | Maintenance or reduction of Errors | Month-over-month reduction in the total number of Errors. Formula: Current month Errors / Prior month Errors | Minimum 90%; up to 8 Errors per month | Monthly |
| Error Detection + Removal | Errors Leakage Rate | Reduce the number of Errors between QA and UAT | % of Errors that leak from QA to UAT. Formula: Errors at QA / total Errors at QA and UAT | <=10% | At QA and UAT |
| Error Understanding | Error Rejection Rate | Reduce errors in Error identification | % of logged Errors that were rejected. Formula: logged Errors rejected / logged Errors | <=5% | Monthly |
| ALL ROLES / OVERALL TEAM |  |  |  |  |  |
| Delivery | On-Time Delivery | Ensure work is completed by specified date | # of days past delivery date for all work delivered. Formula: date estimated – date completed (days) | <10 days | Specific Dates |
| Commitment Right-Sizing | Commitment Variance (aka Effort Leakage) | Right-size commitments | Committed items per sprint versus delivered items per sprint. Formula: # Delivered SP / # Committed SP | >=90% | 1 Sprint |
| Effort Right-Sizing | Estimated Effort vs Actual Effort | Right-size estimation efforts | Story point estimated effort vs actual effort required to deliver Story. Formula: point size of Story / actual size of effort required | >=90% | 1 Sprint |
| Staffing | Staff Attrition / Turnover | Reduce the amount of provider turnover | % of provider contracted resources turned over. Formula: # resource changes / total resources on contract | <=10% | Monthly |
| Staffing | Absences | Reduce the number of absences | % of absent days per period. Formula: # absent days / total # days in period | <=8% (~20 days / total working days less national holidays) | Monthly |
| Aon Satisfaction | Customer Satisfaction | Ensure Aon customer / end-user satisfaction | % of customers / end-users who would promote the services received. Formula: % scoring 9–10 out of 10 / all customers who completed scoring | 90% | Contract Period |
| COMPLIANCE |  |  |  |  |  |
| Working in Agile | Agile Process Compliance | Compliance with Agile process | Scrum board updated daily; attendance at daily stand-up; compliance with SDLC | NA | Ongoing |
| Visibility | Issue Tracking | Ensure issues are tracked in real time | # of issues in pre-prod, post-prod, and unparented closed items (potential issues) | NA | Ongoing |

## Error Classifications

Errors are divided into five severity codes depending on their impact on system functionality. In the event of disagreement between Aon and a provider as to whether an error exists, Aon shall make that decision in its sole and reasonable discretion. Classification is based on (a) the deviation from the agreed system specification and corresponding acceptance criteria, and (b) the impact of the error in the test or production environment.

| Severity Level | Description |
| --- | --- |
| Show-Stopper | Severe deficiency, i.e. production is not possible, or functional deficiency which makes production impracticable or impossible (i.e. function leads to loss of data, aborts a required process) or impacts the system in a way that false output data is generated. |
| High | High deficiency, i.e. a functionality stops working under specific conditions, but the application continues working appropriately. |
| Medium | Moderate deficiency, i.e. UI-related problems that make the usability of the application difficult or annoying for the final user, though functionality works as expected. |
| Minor | Minor issues, i.e. spelling mistakes, minor UI visualization errors and documentation errors. |
| Feature | Suggested improvements are not considered bugs and therefore do not count for UAT acceptance. |

# Exhibit 3 – Functional Requirements Backlog

The functional baseline is maintained in Azure DevOps. As scoped for this engagement it comprises 8 epics, 44 features and an initial set of 17 illustrative user stories. Priority 1 denotes required for the initial release; priority 2 denotes required but sequenced later; priority 3 denotes desirable. The backlog is a baseline for scoping and will be extended to full story level during the design phase.

### Epic 1: Client Landing & Home Experience

A personalized, role-aware landing page giving clients immediate visibility into what matters most and one-click access to core claims actions.

Priority: 1   |   Tag: Client Experience

| Feature / User Story | Pri | Description |
| --- | --- | --- |
| Personalized Dashboard | 1 | Role- and entitlement-based home dashboard summarizing open claims, recent activity, and alerts. |
| ↳ See a summary of open claims on home page | 1 | As a client user, I want to see a summary of my open claims on my home page so I can quickly assess my current exposure. |
| ↳ Pin frequently used reports to dashboard | 2 | As a client user, I want to pin frequently used reports to my dashboard so I don't have to navigate to find them each time. |
| Global Navigation & Search | 1 | Persistent navigation framework with global search across claims, policies, documents, and contacts. |
| Quick Actions Panel | 1 | One-click shortcuts for Report a Claim, View My Claims, and Contact Adjuster directly from the landing page. |
| Notification & Alerts Center | 1 | Centralized in-app feed for claim status changes, requests for information, and approaching deadlines. |
| Dashboard Personalization | 2 | Widget rearrangement, favoriting of claims/policies, and saved filters pinned to the home page. |
| Multi-Entity/Program Switcher | 2 | For clients with multiple policies, subsidiaries, or programs, ability to switch context from the landing page. |
| ↳ Switch between subsidiary entities | 2 | As a client admin, I want to switch between subsidiary entities from the landing page so I can view claims for each business unit. |

### Epic 2: First Notice of Loss (FNOL) Digital Intake

A guided, low-friction digital FNOL experience letting clients report new claims accurately from any device with minimal manual follow-up.

Priority: 1   |   Tag: FNOL

| Feature / User Story | Pri | Description |
| --- | --- | --- |
| Guided FNOL Intake Wizard | 1 | Step-by-step, conditional-logic intake form that adapts questions based on loss type and jurisdiction. |
| ↳ Guided wizard asks only relevant questions | 1 | As a client user, I want a guided wizard that asks only relevant questions for my loss type so I can submit a claim quickly and accurately. |
| Multi-Line-of-Business Loss Forms | 1 | Configurable intake templates for Property, Auto, General Liability, Workers' Comp, Cyber, and other lines of business. |
| Policy & Coverage Auto-Match | 1 | Auto-populates policy and coverage details based on client, entity, and reported loss details. |
| Document & Media Upload | 1 | Attach photos, videos, police reports, and invoices directly from desktop or mobile camera during intake. |
| ↳ Upload photos from phone camera during FNOL | 1 | As a client user, I want to upload photos directly from my phone's camera while reporting a claim so I can capture damage in real time. |
| Draft Save & Resume | 1 | Save a partially completed FNOL and resume later, including on a different device. |
| ↳ Save and resume FNOL on another device | 1 | As a client user, I want to save my in-progress FNOL and finish it later on my laptop so I'm not forced to complete it in one sitting. |
| Submission Confirmation & Tracking Number | 1 | Immediate claim number issuance with a confirmation summary and downloadable receipt. |
| FNOL Delegation & Multi-User Collaboration | 2 | Allows a colleague to co-author or complete a claim submission started by another user. |

### Epic 3: Claims Portfolio Management

A comprehensive, searchable view of all claims across the client's book of business, with drill-down into claim detail, status, and documentation.

Priority: 1   |   Tag: Claims List

| Feature / User Story | Pri | Description |
| --- | --- | --- |
| Claims List View | 1 | Sortable, filterable, paginated list of all claims with configurable columns. |
| ↳ Filter claims list by status and LOB | 1 | As a client user, I want to filter my claims list by status and line of business so I can focus on active, high-priority claims. |
| Advanced Search & Saved Filters | 1 | Multi-criteria search (status, LOB, date range, adjuster, reserve amount) with saved and shareable views. |
| Claim 360 Detail View | 1 | Single claim view combining status, timeline, financials, contacts, documents, and notes. 2 step navigation. First Claim list and Claims Details on Click |
| Claim Status Timeline | 1 | Visual milestone tracker: Reported, Under Review, Reserve Set, Payment, Closed. |
| ↳ View visual claim lifecycle timeline | 1 | As a client user, I want to view a visual timeline of a claim's lifecycle so I understand where it stands without contacting the adjuster. |
| Document Repository per Claim | 1 | Centralized, permissioned storage for all claim-related files and correspondence. Source will be Claims Copilot. Clients have the ability to upload documents. |
| Adjuster/Contact Communication Thread | 2 | In-context messaging and history with the assigned claims handler. |
| Bulk Export & Print | 2 | Export claims list or claim detail to Excel or PDF for offline reporting. |
| ↳ Export claims list to Excel | 2 | As a client user, I want to export my claims list to Excel so I can share it with my finance team. |

### Epic 4: Actionable Claims Analytics & Insights

Interactive, decision-ready analytics that go beyond static reporting to surface trends, risks, and opportunities across the client's claims program.

Priority: 1   |   Tag: Analytics

| Feature / User Story | Pri | Description |
| --- | --- | --- |
| Executive Analytics Dashboard | 1 | High-level KPIs including open/closed counts, incurred and paid amounts, loss ratio, and average cycle time. |
| Trend & Loss Ratio Visualizations | 1 | Time-series and comparative charts by line of business, entity, and geography. |
| ↳ Dashboard showing loss ratio trends by entity | 1 | As a client risk manager, I want a dashboard showing loss ratio trends by entity so I can identify where losses are increasing. |
| Predictive Risk Indicators | 2 | AI/ML-flagged claims at risk of litigation, escalation, or reserve development. |
| Benchmarking | 2 | Compare the client's claims performance against industry or Aon book-of-business benchmarks. |
| Custom Report Builder | 1 | Drag-and-drop report and query builder for ad hoc analysis. |
| Scheduled Reports & Alerts | 1 | Automated distribution of reports and threshold-based alerts to stakeholders. |
| ↳ Schedule monthly analytics report email | 1 | As a client user, I want to schedule a monthly analytics report to be emailed to my leadership team automatically. |
| Drill-Down Navigation | 1 | Click from a dashboard metric directly into the underlying claims list or claim detail. |
| ↳ Drill into claims driving a chart spike | 1 | As a client user, I want to click on a spike in a chart and drill into the specific claims driving it so I can investigate root cause. |

### Epic 5: Responsive Web & Mobile Experience

A consistent, high-quality experience across desktop, tablet, and mobile - delivered as a single responsive web experience so clients can manage claims wherever they are.

Priority: 1   |   Tag: Mobile/Desktop

| Feature / User Story | Pri | Description |
| --- | --- | --- |
| Responsive Web Framework | 1 | Single responsive design system scaling cleanly across desktop, tablet, including iOS and Android phones. s a native mobile application for iOS and Android, not solely a responsive web experience. |
| ↳ Claims list renders cleanly on tablet | 1 | As a client user, I want the claims list to render cleanly on my tablet so I can review claims during a site visit. |
| Mobile-Optimized FNOL Capture | 1 | Camera and geolocation capture through the device browser, tailored for mobile FNOL submission. |
| Cross-Device Continuity | 2 | Start a task on one device, such as an FNOL draft, and resume seamlessly on another. |

### Epic 6: Global Localization & Multi-Country Configuration

Configurable locale support so the platform serves multi-national clients consistently across language, currency, regulatory, and formatting requirements.

Priority: 1   |   Tag: Localization

| Feature / User Story | Pri | Description |
| --- | --- | --- |
| Multi-Language UI (i18n) | 1 | Full interface translation and content localization framework supporting all client-facing languages. |
| ↳ Portal displayed in local language and currency | 1 | As a client user in Germany, I want the portal displayed in German with EUR currency so I can review claims in my local context. |
| Multi-Currency Display & Conversion | 1 | Present claim financials in local currency and reporting currency with FX conversion. |
| Regional Date, Number & Address Formats | 1 | Locale-aware formatting for dates, decimal separators, and address structures. |
| Country-Specific Regulatory & Data Residency Rules | 1 | Configurable compliance rules, such as GDPR and data residency requirements, by country. |
| ↳ Configure in-region data residency by country | 1 | As a client admin, I want to configure which countries' data must remain in-region so we comply with local data residency regulations. |
| Time Zone Handling | 2 | Display dates and times in the user's local time zone with clear zone labeling. |
| Client/Country-Specific Branding | 2 | White-label theming and legal disclaimers configurable per country and client. |

### Epic 7: Identity, Access & Security

Secure, role-based access underpinning every other epic; without it, personalization, FNOL, and analytics cannot be safely delivered to external clients. Recommended foundational addition.

Priority: 2   |   Tag: Foundational

| Feature / User Story | Pri | Description |
| --- | --- | --- |
| SSO & Multi-Factor Authentication | 2 | Single sign-on and MFA for client user authentication. |
| Role-Based Access Control | 2 | Configurable roles such as Client Admin, User, Read-Only, and Broker. |
| ↳ Assign read-only access to a subset of users | 2 | As a client admin, I want to assign read-only access to a subset of users so they can view claims without editing rights. |
| Multi-Entity Permission Management | 2 | Fine-grained permissions across subsidiaries, programs, and business units. |
| Audit Logging & Session Management | 2 | Full audit trail of user actions and session activity for security and compliance. |

### Epic 8: Notifications & Client Communications

Cross-channel communication layer connecting clients to claims events in real time. Recommended foundational addition.

All communications sent to carriers, clients, and external contacts shall adhere to defined formatting and branding standards, ensuring a professional, clean, and well-structured presentation. The solution should support rich-text formatting, standardized templates, and consistent layouts that enhance readability, clarity, and the overall recipient experience, avoiding plain or minimally formatted email content.

Priority: 2   |   Tag: Foundational

| Feature / User Story | Pri | Description |
| --- | --- | --- |
| In-App Notification Center | 2 | Centralized in-app feed of all claim and account notifications. |
| Email/SMS Notification Preferences | 2 | Client-configurable channel preferences for how updates are delivered. |
| ↳ Choose notification delivery channel | 2 | As a client user, I want to choose whether I receive claim updates via email, SMS, or in-app only, so notifications match my preference. |
| Adjuster Messaging & Status Requests | 2 | Direct request-for-information and messaging workflow with claims handlers. |
| Configurable Notification Rules by Event Type | 3 | Admin-configurable rules defining which events trigger notifications and to whom. |

# Exhibit 4 – FNOL Field Inventory (To be Finalized)

The following field inventory defines the current baseline for the dynamic FNOL experience. Fields sourced from ODS or CCP are configured and displayed read-only; fields marked as user-entered are captured in the wizard. The product-specific groups are displayed conditionally based on product line, and are the primary driver of the dynamic forms requirement.

## Core Intake Fields

### Step 1 — Incident Details

| Data Field | Source | Field Type | Required | Notes / Open Question |
| --- | --- | --- | --- | --- |
| Date of Loss | User Entered | Date Selector | Yes |  |
| Site / Location | Configured | Single-Select Dropdown (Type to search) | Yes | Configured ahead, drives policy selection |

### Step 2 — Policy Selection (read-only, sourced from ODS / CCP)

| Data Field | Source | Field Type | Required | Notes / Open Question |
| --- | --- | --- | --- | --- |
| Policy Period (Effective/Expiration) | ODS or CCP (Configured) | Read Only | Yes |  |
| Lead Carrier Name | ODS or CCP (Configured) | Read Only | No |  |
| Carrier Policy Number | ODS or CCP (Configured) | Read Only | No |  |
| Cover Number | ODS or CCP (Configured) | Read Only | No |  |
| Agreement Version | ODS or CCP (Configured) | Read Only | No |  |
| Client Name | ODS or CCP (Configured) | Read Only | No |  |
| Product Line | ODS or CCP (Configured) | Read Only | No |  |
| Aon Contact Name | ODS or CCP (Configured) | Read Only | No |  |
| Aon Contact Email | ODS or CCP (Configured) | Read Only | No |  |

### Step 3 — Loss Details

| Data Field | Source | Field Type | Required | Notes / Open Question |
| --- | --- | --- | --- | --- |
| Named Insured | User Entered | Free Text | No | Could this be configured to pull from CCP? Or just leave it free text? |
| Loss Country | User Entered | Single-Select Dropdown (Type to search) | Yes |  |
| Loss Location | User Entered | Free Text | No | Could we explore similar address selector functionality as CCP? |
| Type of Loss (Claim vs. Incident) | User Entered | Radio Button | Yes |  |
| Who Experienced the Loss (1st, 3rd, both) | User Entered | Single-Select Dropdown | Yes |  |
| Loss Description | User Entered | Free Text | Yes | Should there be a character limit? |
| Cause of Loss | CCP (Managed List) | Single-Select Dropdown (Type to search) | Yes | Dynamic by product? |
| Claim Currency | User Entered | Single-Select Dropdown (Type to search) | Yes | Or should it pull from cover? & be editable if needed? |
| Initial Reserve / Estimated Loss Amount | User Entered | Number | No |  |
| Remedial Action Taken | User Entered | Free Text | No | Not sure if this is needed? |
| Client Claim Reference Number | User Entered | Free Text | No |  |
| Remark | User Entered | Free Text | No | Not sure if this is needed? |

### Step 4a — Document Upload

| Data Field | Source | Field Type | Required | Notes / Open Question |
| --- | --- | --- | --- | --- |
| Date Added (Document) | — | — | No |  |
| Document Type | — | — | No |  |
| Document Description | — | — | No |  |
| Document Size | — | — | No |  |
| Status of Document Upload | — | — | No |  |

### Step 4b — Contacts

| Data Field | Source | Field Type | Required | Notes / Open Question |
| --- | --- | --- | --- | --- |
| Email (Contact) | — | Email Validation | If adding contact, Yes |  |
| First Name (Contact) | — | Free Text | If adding contact, Yes |  |
| Last Name (Contact) | — | Free Text | If adding contact, Yes |  |
| Phone (Contact) | — | Number Validation | No |  |
| Type of Contact | — | Single Select Dropdown | If adding contact, Yes |  |
| Can view claims? | — | Checkbox or "Yes/No" | If adding contact, Yes |  |
| Can modify claims? | — | Checkbox or "Yes/No" | If adding contact, Yes |  |
| Include on Emails? | — | Checkbox or "Yes/No" | If adding contact, Yes |  |

## Product-Specific Field Groups (conditionally displayed) - To  be finalized

The following groups are displayed based on product line and, in several cases, may be mandatory for that product. Confirming which fields are required by product is a design-phase activity that the provider will lead with Aon business subject matter experts.

| Group | Fields | Field List |
| --- | --- | --- |
| Vehicle Details | 8 | Make / Model; Year; VIN; Liscense Plate Number; Driver Contact; Owner Contact; Driver Contact Notes; Owner Contact Notes |
| Cyber | 9 | Ransom Currency; Ransom Demand; Ransom Paid; Number of Records Breached; System Outage Start; System Outage End; System Fully Restored; Date Ransom Reimbursement Paid by Carrier; Date Random Paid to Threat Actor |
| Litigation | 13 | Case Name; Case Number; Case Status; Case Action Suit; Jurisdiction Country; Jurisdiction; Court Type; Court; Date Lawsuit Filted; Date Lawsuit Served; Date of Trial / Ruling; Case notes; Litigated? |
| Marine | 10 | Commodity; Converyance type; Other Conveyance Type; Freight Carrier Name; Country of Loading; Port of Loading; Journey via; Country of Discharge; Port of Discharge; Packing |
| Entertainment | 6 | Agency/Network Name; Advertiser / Artist; Production Company; Production Title; Production Start Date; Production End Date |
| Loss Circumstances | 5 | Loss Severity; Weather Conditions; Area of Accident; CCTV Footage Captured?; Consequence of Loss |
| Property & Equipment | 6 | First or Third Party; Item Name; Serial/ Inventory Number; Owner Contact; Damage Description; Owner Contact Notes |
| EL/WC | 1 | WC Claim Category |
| Liability | 1 | Liability Type |
| Construction | 1 | Construction site period |
| Client Specific | 27 | Client Date Field 1; Client Date Field 1 Name; Client Date Field 2; Client Date Field 2 Name; Client Financial Field 1; Client Financial Field 1 Name; Client Financial Field 2; Client Financial Field 2 Name; Client List Field 1; Client List Field 1 Name; Client List Field 2; Client List Field 2 Name; Client List Field 3; Client List Field 3 Name; Client List Field 4; Client Number Field 1; Client Number Field 1 Name; Client Number Field 2; Client Number Field 2 Name; Client Text Field 1; Client Text Field 1 Name; Client Text Field 2; Client Text Field 2 Name; Client Text Field 3; Client Text Field 3 Name; Client Text Field 4; Client Text Field 4 Name |

# Exhibit 5 – Claims List, Claim Record and RBAC Reference

## Claims List and Claim Record Field Model

The claims list and claim record are driven by a master data field list maintained by the Aon business data analyst. Each field carries attributes governing whether it is available in Meridian, whether it is a dynamic (product-conditional) field, whether it contains PII, whether it exists in the Claims Analytics data model, and whether it is shown or hidden by default in Client Analytics, the Claim List and the Claim Record. The provider must implement this attribute model as configuration, not as hard-coded field lists.

| Attribute | Purpose |
| --- | --- |
| Available in Meridian? | Governs whether the field may be surfaced in the client-facing experience at all. |
| Dynamic Category | Identifies product-conditional fields (Vehicle Details, Cyber, Litigation, Marine, Entertainment, Loss Circumstances, Property & Equipment, EL/WC, Liability, Construction, First Notice of Loss, Loss Description). |
| PII | Flags fields containing personal data, driving masking, entitlement and audit behaviour. |
| In Claims Analytics Data Model? | Determines availability for analytics and reporting. |
| Client Analytics / Claim List / Claim Record | Determines the surface(s) on which the field appears. |
| C2S Order | Determines default column ordering in the client-facing claim list. |
| Hide / Show | Determines default visibility, overridable by client configuration. |

### Core Claim Fields (representative)

| Category | Fields |
| --- | --- |
| Claim identity and status | Aon Claim ID; Status; Sub-Status; Type; Claim Profile; Restricted Access; Escalated; Disputed Claim; Disputed Category |
| Client and entity | Client; Entity Group; Named Insured; Client Claim Reference; Reporting Line; Global Industry; Global Sub-Industry; Client Text Fields 1–4; Client List Fields 1–4 |
| Aon service | Aon Claim Lead; Aon Claim Lead Email; Assigned Team; Aon Office; Aon Acknowledgement to Client Date; Aon Claims Preparation Engagement; Routing Type |
| Loss | Name of Loss; Description of Loss; Cause of Loss; Consequence of Loss; Catastrophe; Date of Loss; Claims Made Date; Date of Insured First Awareness; Prescription Date |
| Dates | Date Reported to Aon; Date Reported to Carrier; Claim Closure Date; Date Last Updated |
| Geography | Region; Alternative Aon Region; Country; Loss Address; Loss City; Loss Country; Loss Region |
| Product and policy | Global Product Category; Global Product; Carrier; Carrier Policy Number; Applicable Deductible Amount |
| Financials | Gross Incurred; Total Paid; Total Outstanding; Open Claims; Closed Claims |
| Client-specific extensions | Client Specific Fields 1–14 |

## RBAC Access Levels and Personas

Access levels are multi-select with AND logic and may be configured across multiple rows per user:

- All

- Client Entity

- Geography

- Policies (Product)

- Client Claim Profile – the customised client hierarchy

- My Claims – default on, with access to claims listed as assigned user

Privilege groups to be controlled:

| Privilege Group | Privileges |
| --- | --- |
| eFNOL | Report a Claim to Aon; Report Claim Directly to Carrier |
| Claim List Visibility | Edit a Claim (if blank); Upload Claim Document (after initial entry); View Claim Documents; View PII data; View Restricted Access Claims; Export Data (Claim List); View Aon Claim Lead |
| Client Document Privileges | View Document Library; Upload Client Documents; Edit Client Documents |
| Contacts | View Contacts; Send Message to Contacts |
| Insights / Analytics | View Insights / Analytics |

Client personas:

| Persona | Example Role | Level | Expected Behaviour |
| --- | --- | --- | --- |
| Persona 1 | C-Suite | Executive level | Sees everything within the client organisation |
| Persona 2 | Risk Manager (Client Admin) | Client administrator | Sees everything; administers client-side access |
| Persona 3 | Location Manager (e.g. Airport Director) | Location manager | Sees everything for their location |
| Persona 4 | Functional Lead (e.g. HRBP) | Functional lead | Can enter a claim for one or more locations and sees everything for those locations |
| Persona 5 | Manager (e.g. Restaurant Manager) | Site manager | Can enter a claim for one or more sites and sees everything for those sites |
| Persona 6 | Employee / Reporter | Reporter | Can enter a claim for one or more sites; can only see what they enter |
| Persona 7 | Unauthorised User | No entitlement | No access to claims data |