Meridian Claims Copilot

Client Experience

POC Coverage Analysis against the RFP

What has been built in the proof of concept, mapped to the requirements it satisfies

| Assessed build | claims-copilot-poc/ as at 21 August 2026 — revision 2, re-measured after the Epic 1/2/4/6/8 feature build |
| --- | --- |
| Source requirement | Meridian_Claims_Copilot_Client_Experience_RFP_Ver1.0.docx |
| Issued by | Aon Global Spend Management (GSM) on behalf of Aon Service Corporation |
| Business unit | Commercial Risk Solutions ¦ Aon Business Services |
| Document type | Internal gap analysis — not for external distribution |
| Prepared | 21 August 2026 (rev. 2 — counts re-measured from the codebase, runtime evidence re-captured) |

ON LOCATORS Page references are taken from the RFP's own table of contents (pp. 2–68 as printed there). The source is a .docx, so rendered pagination varies by viewer. Where a requirement carries an identifier — NFR-nn, BR-nnn, DR-3.n, ADR-nnn, F-CC-nn — the identifier is cited as the primary locator because it survives repagination.

Contents

| § | Section | Covers |
| --- | --- | --- |
| 1 | Headline Coverage | Summary position by dimension |
| 2 | Built Inventory | Measured counts, not estimates |
| 3 | Architecture and Business Rules | Pillars 1–3, ADR-001/003, BR-001→008, DR-3.n |
| 4 | Meridian Pattern Adoption | Layers 1, 2, 2b, 3, 6, 7 mandatory rules |
| 5 | Reference Designs | Figures 1–5, pp. 15–17 |
| 6 | Exhibit 3 Epic Coverage | 8 epics / 44 features, pp. 60–64 |
| 7 | Non-Functional Requirements | NFR-01 to NFR-51, pp. 42–46 |
| 8 | Exhibit 1 Tech Stack | Conformance by category, pp. 54–58 |
| 9 | Exhibits 4 and 5 | FNOL and claim field inventories, pp. 64–68 |
| 10 | Correctly Excluded | Out-of-scope items honoured |
| 11 | Material Gaps | Ranked by evaluation impact |
| 12 | Beyond the Brief | Differentiators built |
| 13 | Open Items for Aon | Where the RFP is silent or contradictory |
| 14 | Bottom Line | Recommended framing |

Status vocabulary

| Label | Meaning |
| --- | --- |
| Built | Implemented and demonstrable in the running POC. |
| Partial | Mechanism present but incomplete, or working against a mock rather than the real system. |
| Surrogate | Deliberate stand-in for an Aon-internal component, with a documented swap path. |
| Not built | Not present in the codebase. |
| Out of scope | Placed outside Provider scope by the RFP. Not a gap. |

1.  Headline Coverage

| Dimension | RFP locator | Position |
| --- | --- | --- |
| Workstream 1 — Client Experience Build | p. 18 | Partial Substantially built. Native mobile applications are now the only material functional gap; export, saved views, messaging and personalization are built. |
| Workstream 2 — Integration and APIs | pp. 19–20 | Partial Patterns built and enforced against mocks. No real enterprise system connected. |
| Workstream 3 — Test, Deployment, Launch Readiness | p. 20 | Not built Approximately 15 per cent. Security negative testing only. |
| Exhibit 3 — 8 epics / 44 features | pp. 60–64 | Partial 7 of 8 epics have working surfaces; 35 of 37 in-scope features demonstrable (Epic 4 content excluded as ACIA scope). |
| Figures 1–5 reference designs | pp. 15–17 | Built 5 of 5 surfaces built. |
| Architecture — Pillars, ADRs, Business Rules | pp. 29–40 | Built Strongest area. All three pillars demonstrably enforced server-side. |
| Non-functional requirements | pp. 42–46 | Partial 12 evidenced, 8 partial, 31 not evidenced. |
| Exhibit 1 tech stack | pp. 54–58 | Partial 4 of roughly 20 categories on stack; remainder substituted or absent. |

Pillar 1 — Organizational scope isolation (BR-001) Every data route resolves the caller's org_node from the JWT and returns only claims within that node's hierarchy. Enforced in scope.py as the single current_scope dependency — no route can skip it. (Demo - )

Pillar 2 — Document security gating Three sequential gates in sdms_proxy.py: audience = 'client_visible' → security_attr ≠ 'internal' → provenance ≠ 'client_provided_via_claims' (for broker contexts). A document that fails any gate is withheld, and ecm_reference (the ECM handle) never appears in any API response. (Demo - ). Sensitive documents are filtered before they reach you. (You here is AON’s Client) . Not every document attached to a claim is yours to see. Internal Aon notes, broker-submitted documents, and anything marked restricted are stripped out before the response leaves our server. The client experience only ever receives documents explicitly marked as client-visible — there is no 'view source' trick that exposes the rest.

Pillar 3 — Explicit tenancy client_id carried on 13 tables, stamped from the resolved scope at write time, and applied as a second predicate on every read via scope_clause(). This is defence-in-depth against a hierarchy fault exposing one client's data to another. One client can never see another client's data, even if something goes wrong. In a multi-client system, the biggest risk is a data leak between clients — a hospital group seeing a retail chain's claims. We carry each client's identity on every single record, not just on the folder structure

1.1  Fair characterisation

This is an architecture-proving proof of concept that has since been extended across the functional backlog. It still disproportionately covers the requirements but the feature surface is now substantially complete: five of eight epics are finished and 35 of 37 in-scope features are demonstrable.

The claim worth making is not breadth of features; it is that the binding architectural constraints of the RFP have been implemented and can be shown failing safely under test.

2.  Built Inventory

Measured from the codebase, not estimated.

| Layer | Count | Detail |
| --- | --- | --- |
| Micro-Frontend screens | 7 | landing, claims list, claim detail, FNOL wizard, notification center, analytics container, admin console — plus 12 supporting components (pins, branding, delegation, saved views, export, messaging, drafts, filters) |
| UUI stub components | 25 | including GatedAction, LocationMap, DataTable, Timeline, Stepper, FileUpload, Modal, Banner, EmptyState |
| Shell modules | 14 | Module Federation host, error boundary, event bus, PKCE deep-link state, persona switcher, branding resolver |
| API routes | 45 | across 12 routers: auth, claims, config, fnol, map, notifications, messages, preferences, views, export, pins, analytics |
| Database tables | 16 | org_nodes, personas, field_registry, policies, claims, documents, fnol_outbox, fnol_drafts, claim_messages, claim_pins, saved_views, notifications, notification_deliveries, user_preferences, audit_log |
| Configuration files | 18 | 11 FNOL product groups, 2 country profiles, field registry, privileges, map policy, branding |
| Locales | 5 | en-US 410 keys; es-ES / fr-FR / de-DE / ar-AE 332 each. 78 keys added for the latest features are English-only and fall back — see section 11. |
| Automated tests | 116 | 34 F9 features, 25 Epic 1/2/4/6/8 features, 23 export and saved views, 15 scope, 8 Sprint-0 gate, 6 document RBAC, 5 field registry |

3.  Architecture and Business Rules

The strongest area of coverage. Every confirmed business rule is enforced server-side.

| Locator | Requirement (abridged) | Status | Evidence |
| --- | --- | --- | --- |
| **BR-001** (p. 38) | Scope is assigned node plus all descendants; peer and parent excluded | Built | app/auth/scope.py, single enforcement point; 15 negative tests |
| **BR-002** (p. 38) | Analytics and aggregates filtered to authorized scope | Built | test_summary_claim_count_matches_list_total; analytics aggregates share build_claim_where with the list and both exports — asserted by test_analytics_totals_match_the_claims_list_for_the_same_scope |
| **BR-003** (p. 38) | Policy documents pulled from Claims or ODS, selected for inclusion | Partial | Audience model built; ODS selection interface not built |
| **BR-004** (p. 38) | Policy reference in FNOL optional, from ODS/CCP managed list | Built | /policies route plus FNOL step 2 |
| **BR-005** (p. 38) | FNOL initiator must hold permission and a valid organizational node | Built | 403 in fnol_routes.py; UI gated through GatedAction |
| **BR-006** (p. 38) | FNOL stamped with initiating user's organizational node at creation | Built | org column written on outbox insert |
| **BR-007 / BR-008** (p. 38) | Provenance prevents client-provided policy documents surfacing | Built | sdms_proxy.py three-gate filter; 6 tests |
| **ADR-001** (p. 40) | S-DMS acts as access-controlled proxy over ECM; files remain in ECM | Built | ecm_reference never serialised — asserted by test |
| **ADR-003** (p. 40) | Claims Copilot delivered as MFE injected into the Meridian ReactJS shell | Built | Webpack 5 Module Federation, host and remote |
| **DR-3.1 / DR-3.5** (p. 19) | Auth context and prop-based Claim ID hand-off at mount time | Built | ClaimsAppProps contract; PKCE state round-trip |
| **DR-3.2 / DR-3.3** (p. 19) | Framework alignment to Meridian; UUI design system consumption | Surrogate | React 18 correct; UUI is a stub — real UUI unavailable |
| **DR-3.4** (p. 19) | React Error Boundary containment, graceful degradation | Built | MfeErrorBoundary.tsx |
| **DR-3.7** (p. 19) | Independent Micro-Frontend deployment | Built | Separate webpack build and dev server |
| **DR-3.8** (p. 19) | Shell event interface | Built | shellEventBus.ts, 4 typed events |
| **F-CC-07** (p. 38) | Organisational scope enforcement function | Built | resolve_authorized_scope() |
| **F-CC-09** (p. 19) | Document audience classification and routing logic | Built | client_visible / internal / carrier_only |
| **F-MER-04** (p. 19) | Deep-link session context via the OAuth2 PKCE state parameter | Built | deepLinkState.ts |
| **UJ-001** (p. 36) | FNOL initiation journey, end to end | Partial | Five-step wizard and outbox built; Appian side mocked |
| **UJ-002** (p. 37) | Claims access and monitoring journey | Built | List, detail, documents, analytics drill-down |

3.1  Meridian Integration Levels (p. 31)

The RFP states the Claims Copilot Client Experience requires, at minimum, URL-based Micro-Frontend embedding, SSO, application-managed RBAC with user context, Meridian UI pattern compliance, and centralized RBAC via Meridian.

| Minimum level requirement | Status |
| --- | --- |
| URL-based Micro-Frontend embedding | Built |
| Single sign-on | Partial Okta JWKS path implemented; no tenant provisioned |
| Application-managed RBAC with user context | Built org_node and groups claims consumed |
| Meridian UI pattern compliance | Surrogate UUI stub with identical export surface |
| Centralized RBAC via Meridian | Partial Substituted by token claims; central layer unavailable |

4.  Meridian Pattern Mandatory Adoption Rules

Reference: Architecture Requirements, Mandatory Adoption Rules, p. 31.

| Layer | Binding rule | Status and note |
| --- | --- | --- |
| 1 — UUI | UI built from the United UI control set | Surrogate Stub with identical export surface and prop shapes. Swap is one dependency change. NFR-49 requires a formal Design System exception for any non-UUI component. |
| 2 — Identity | Authentication delegated to Okta; custom identity stores not permitted | Built Okta JWKS implementation. AUTH_MODE=mock is local development only. No credential store exists anywhere in the codebase. |
| 2b — RBAC | Roles defined and enforced centrally in Meridian | Partial Token-claims model with a single server-side enforcement point. The central Meridian RBAC layer is unavailable to the POC. |
| 3 — Agents | Vertex AI is the approved agentic orchestration layer | Out of scope Not applicable. No AI features are in POC scope, so no exception is required. |
| 6 — Data | Databricks for analytical assets; no siloed application databases for cross-cutting data | Partial Transactional store only. The transactional-to-analytical boundary is documented; ACIA owns the analytics build. |
| 7 — Development | Claude Code is the standard AI coding assistant | Built Used throughout. Configuration committed to the repository. |

NOTE Layers 2 and 7 are the two non-negotiable rules, and both are satisfied for real rather than promised. That is a deliberate choice: satisfying the mandatory rules in the artefact removes the question of whether the pattern is understood.

5.  Reference Designs — Figures 1 to 5

Reference: Client Experience Reference Designs, pp. 15–17.

| Figure | RFP specification | Status and note |
| --- | --- | --- |
| **Fig. 1** Landing page (p. 15) | Five KPIs — Total Gross Incurred, Average Gross Incurred, Total Outstanding, Total Paid, Largest Claim — with year-on-year movement; recent claims; resources and help | Built All five KPIs, year-on-year indicators, recent claims, entity switcher. Year-on-year deltas are fixed illustrative values, not a prior-period query. |
| **Fig. 2** Analytics (p. 15) | Display, product type and cause-of-loss filters, benchmark toggle, claims summary band, Overview / Loss Location / Financials tabs | Out of scope Delivered by ACIA. Presentation container, scope-filtered data context (BR-002) and drill-down routing built. |
| **Fig. 3** Claims list (p. 16) | Search, status and sub-status filters, product and sub-product filters, configurable columns, Submitted and Draft tabs, nine named sortable columns | Built Built, columns driven at runtime by the Exhibit 5 registry. Sub-status and sub-product filters not surfaced — status and product only. |
| **Fig. 4** Claim detail (p. 16) | Claim header with status and client reference, financials band (Total Incurred, Deductible, Carrier Insurance, SIR), narrative and structured loss details, location mapping, searchable claim document set | Built All elements built, including location mapping with a configuration-driven provider and a zero-egress default, plus per-claim document search. |
| **Fig. 5** Report a Claim (p. 17) | Five-step guided wizard — Incident Details, Policy Selection, Loss Details, Documents and Contacts, Accept and Submit — with site and incident date driving available policies, and save-and-exit draft capability | Built All five steps, attestation gate, idempotency key, dynamic product-conditional groups. |

6.  Exhibit 3 — Epic Coverage

Reference: Exhibit 3 Functional Requirements Backlog, pp. 60–64. Eight epics, 44 features.

| Epic | Pri | Feat. | Status | Built / not built |
| --- | --- | --- | --- | --- |
| **1 — Client Landing and Home Experience** (p. 61) | 1 | 6 | Built 6 of 6 | Built: personalised dashboard, global navigation, quick actions, notification centre, multi-entity switcher, dashboard personalisation (KPI reorder and show/hide, server-side per user) and claim pinning with a dashboard panel. Pins are re-authorised on every read, so one that outlives its access stops resolving. |
| **2 — FNOL Digital Intake** (p. 61) | 1 | 7 | Built 7 of 7 | Built: guided wizard, multi-line-of-business templates, policy auto-match, document and media upload with camera, draft save and resume, submission confirmation, delegation. Caveat: co-authoring is sequential — owner and delegate may both open and save one draft; simultaneous editing with conflict resolution is not implemented. |
| **3 — Claims Portfolio Management** (p. 62) | 1 | 7 | Built 7 of 7 | Built: claims list, Claim 360 detail, status timeline, per-claim document repository, advanced search with saved and shareable views, in-context adjuster messaging with server-side audience filtering, bulk export to Excel and PDF with PII masking and entitlement gating. |
| **4 — Actionable Claims Analytics and Insights** (p. 62) | 1 | 7 | Out of scope container built | Content delivered by ACIA and explicitly out of scope for the Provider. The Provider's share is built and demonstrable: presentation container with 10 dimensions x 5 measures from a served catalogue, in-place re-grouping, and drill-through that pre-applies filters on the claims list. A test asserts each chart row equals the list it opens. |
| **5 — Responsive Web and Mobile Experience** (p. 63) | 1 | 3 | Partial 2 of 3 | Built: single responsive web experience, mobile-optimised FNOL camera capture, cross-device draft continuity (drafts held against the token subject, with a device label). Not built: native iOS and Android applications. |
| **6 — Global Localization and Multi-Country Configuration** (p. 63) | 1 | 6 | Built 6 of 6 | Built: multi-language interface, multi-currency display, locale-aware date and number formats, country configuration including residency, right-to-left support, client and country-specific branding resolved default -> client -> country behind a server-side allowlist. Time-zone labelling now complete, sourced from the programme brand rather than the browser. |
| **7 — Identity, Access and Security** (p. 63) | 2 | 4 | Built 4 of 4 | Built: single sign-on path, role-based access control, multi-entity permission management, audit logging and session management. |
| **8 — Notifications and Client Communications** (p. 64) | 2 | 4 | Partial 3 of 4 | Built: in-app notification centre, deep links that survive authentication, configurable rules by event type, and per-event per-channel preferences evaluated at write time. Every channel the rules select is recorded with its outcome. Not built: actual email and SMS delivery — no provider, sending domain or consent register, so those rows sit in pending_provider. |

Feature coverage is 35 of 37 in-scope features, excluding Epic 4 whose content is correctly outside Provider scope. Five of the eight epics are now complete; the residual gaps are native mobile applications (Epic 5) and email or SMS transport (Epic 8).

7.  Non-Functional Requirements

Reference: Consolidated Non-Functional Requirements, pp. 42–46. The RFP states these are treated as acceptance criteria, not aspirations, and requires a per-requirement response of Comply, Comply with Qualification, or Not Comply with a proposed method of verification.

7.1  Evidenced in the POC (12)

| NFR | Requirement (abridged) | Evidence in the build |
| --- | --- | --- |
| NFR-01 | Internal and external users access the system with proper credentials via Okta SSO | Okta JWKS validation implemented; AUTH_MODE=okta path present |
| NFR-04 | Role-based authorization restricting functionality, data, documents, reports and administration; delegated client administration | Privilege guards plus server-side scope; admin console gated on claims_client_admin |
| NFR-05 | Two levels of document security, node and document level, with attributes such as Default, Internal, View on Web, Modify on Web, Access Controlled | audience and security_attr columns enforced in the S-DMS proxy; 6 tests |
| NFR-29 | Upload, download and processing of individual files up to at least 100 MB | 100 MB limit enforced with a localised error message |
| NFR-33 | Interface via SSO with Okta; authentication delegated in all cases; custom identity stores not permitted under the Meridian Pattern | No credential store exists anywhere in the codebase |
| NFR-34 | Interfaces implement throttling, rate limiting, pagination and payload size limits | page_size capped at 100 — confirmed when five tests requesting 200 were correctly rejected |
| NFR-37 | Critical operational workflows remain available under partial component failure, with graceful degradation | fnol_outbox durable-write-first, idempotency key, reconciliation worker |
| NFR-41 | Clear, user-friendly error messages explaining what went wrong and what the user can do next, without exposing technical detail | Localised api.forbidden / not_found / generic plus GatedAction visible reasons |
| NFR-42 | Multilingual including right-to-left and non-Latin alphabets; English default | Five locales including ar-AE; document dir=rtl verified in rendered DOM |
| NFR-43 | All user-facing text externalised into resource files | 244 keys × 5 locales; key-set parity verified by script |
| NFR-45 | Authorised configuration changes take effect without code modification or deployment | Field registry write endpoint plus admin console; live column addition verified |
| NFR-44 | All content rendered per the active locale, selected in profile or defaulting to the browser, including date, number and time-zone rendering | Locale-aware money, date, number and relative-time formatters; time-zone rendering completed via dateTimeInZone, labelled from the resolved programme brand so one claim reads the same clock in every office |

7.2  Partially evidenced (8)

| NFR | Requirement | Gap |
| --- | --- | --- |
| NFR-03 | External users onboarded in Meridian with registration email for MFA and Okta credentials | Persona seeding only; no onboarding flow |
| NFR-06 | Service accounts and gMSA hold only the privileges required | No service accounts exist yet |
| NFR-12 | Hosting location and regulatory data-residency compliance documented where mandated | AE residency enforced for map tiles; not applied to data storage |
| NFR-26 / NFR-27 | 99 per cent of standard interactions within 3 seconds; complexity-based response targets under peak and average load | Observed anecdotally on a laptop. No load test performed. |
| NFR-38 | Compliance with the Aon Corporate Standard UI style guide, verified through design review | Approximated via stub tokens; no design review |
| NFR-39 | Responsive across Edge, Safari and Chrome; multiple browser instances inherit session context | Chrome only |
| NFR-40 | Single responsive web experience at 992px+ and 1200px+, and native iOS and Android application | Responsive web built; native applications absent |
| NFR-48 / 49 / 50 | WCAG 2.2 Level AA conformance; UUI-sourced components; combined automated and manual audit with a conformance record per release | ARIA, focus management and keyboard handling built in, including aria-disabled with aria-describedby on withheld actions. No axe-core suite, no screen-reader testing, no conformance record. |

7.3  Not evidenced (31)

These require infrastructure, governance artefacts, or a test environment that the POC does not have. They are not defects in the build; they are out of reach of a laptop-hosted proof of concept.

| Group | NFRs | Nature of the requirement |
| --- | --- | --- |
| Security and compliance | NFR-02, 07, 08, 09, 10, 11 | AD AonNET domain authentication, data classification record, TLS 1.2+ in transit, TDE or CipherTrust at rest, Application Risk Rating, PEP exception via ServiceNow |
| Availability and reliability | NFR-13, 14, 15, 16, 17, 18 | 24 hours a day 365 days a year availability, 24×7 support across in-scope time zones, 99 per cent business-hours availability, Application Tiering Assessment, MySQL InnoDB Cluster with Group Replication, reliability under invalid input |
| Disaster recovery and continuity | NFR-19, 20, 21, 22, 23 | Full recovery within 24 hours, restoration to last replicated transaction, release rollback to previous version, Aon deployment pipeline policy, resiliency strategy per the Aon Infrastructure Resiliency Taxonomy |
| Performance and scalability | NFR-24, 25, 28, 30, 31 | 3-second database action, 3-second interface connect, 1,000 phase-1 users, concurrent 100 MB operations, horizontal and vertical scaling without disruptive architectural change |
| Interfaces and integration | NFR-32, 35, 36 | No detrimental impact on existing Aon systems, loosely coupled and versioned interfaces, documented interface contracts with data models, error codes and service levels |
| Maintainability and supportability | NFR-46, 47, 51 | Misuse monitoring and alerting, Aon reporting naming conventions, Datadog notification traceability with alerting on delivery failure |

WATCH NFR-51 deserves specific mention. It is a Must, and it currently exists in the codebase as a single code comment reading “In production this goes to Datadog”. There is no telemetry integration of any kind.

8.  Exhibit 1 — Tech Stack Conformance

Reference: Exhibit 1 Tech Stack Specifications, pp. 54–58.

| Category | Exhibit 1 requires | POC uses | Verdict |
| --- | --- | --- | --- |
| User Interface | React 18 | React 18 | On stack |
| User Interface | United UI (UUI) control set | @poc/uui-stub | Surrogate Identical export surface |
| Programming Language | Python for application services and APIs | Python 3.13 with FastAPI | On stack |
| DevOps | Claude Code (Meridian Pattern Layer 7) | Claude Code | On stack |
| Security | Okta OIDC, SAML 2.0, PKCE, SCIM provisioning | Okta JWKS path plus HS256 local mock | Partial No tenant |
| Data Storage | MySQL with InnoDB Cluster and Group Replication | SQLite (DB_KIND=mysql flag exists) | Partial Substituted, unexercised |
| Platform | Appian — workflow engine and Administrator Workbench | Mocked behind the API boundary | Absent |
| API | Azure API Management, Functions, App Service | Local Uvicorn process | Absent |
| Document Management | ECM FileNet, S-DMS (DocuSign), SmartCOMM, LRS, Draftable | Mock proxy preserving the ADR-001 pattern | Absent |
| Data Analytics | Databricks with Unity Catalog, Reltio MDM | Not used; boundary documented | Absent |
| Integration | CCS (ACORD P&C XML Chapter 12), SendGrid, Loqate | Not integrated; geocode interface stubbed | Absent |
| Telemetry and Logging | New Relic, Datadog | None | Absent |
| Testing Automation | Specflow, Selenium, BrowserStack, pCloudy, LoadRunner | pytest only | Absent |
| DevOps | Azure DevOps, SonarQube, Snyk, Terraform | None | Absent |
| Reporting | Power BI | Not applicable — ACIA scope | Out of scope |

8.1  Components not on the approved stack at all

| Component | Used for | Justification and swap path |
| --- | --- | --- |
| SQLite | Transactional data store in the POC | Zero-infrastructure default so the POC runs on any laptop. Schema is portable and all queries use named parameters. DB_KIND=mysql plus the compose file are present but unexercised. |
| Webpack dev server | Local hosting of shell and Micro-Frontend | Development only. Production hosting is Azure App Service per Exhibit 1. |
| Python http.server | One-off static verification during testing | Test harness only. Not part of the deliverable. |

9.  Exhibits 4 and 5 — Field Inventories

9.1  Exhibit 4 — FNOL Field Inventory (pp. 64–66)

| Reference | Requirement | Status |
| --- | --- | --- |
| Step 1 — Incident Details (p. 65) | Date of Loss, Site / Location | Built Site list scoped to the caller's organisational node |
| Step 2 — Policy Selection (p. 65) | Nine read-only fields sourced from ODS or CCP: Policy Period, Lead Carrier Name, Carrier Policy Number, Cover Number, Agreement Version, Client Name, Product Line, Aon Contact Name, Aon Contact Email | Built All nine, served by /policies |
| Step 3 — Loss Details (p. 65) | Twelve core loss fields | Built |
| Step 4a / 4b (p. 66) | Document upload fields; eight contact fields including three permission checkboxes | Built |
| Product-Specific Field Groups (p. 66) | Eleven conditional groups: Vehicle 8, Cyber 9, Litigation 13, Marine 10, Entertainment 6, Loss Circumstances 5, Property and Equipment 6, EL/WC 1, Liability 1, Construction 1, Client Specific 27 | Built All eleven present as JSON configuration, rendered by the dynamic form engine |

9.2  Exhibit 5 — Claims List, Claim Record and RBAC Reference (pp. 67–68)

| Reference | Requirement | Status |
| --- | --- | --- |
| Field attribute model (p. 68) | Seven attributes: Available in Meridian, Dynamic Category, PII, In Claims Analytics Data Model, Client Analytics / Claim List / Claim Record surface flags, C2S Order, Hide / Show | Built All seven modelled and driving column resolution at runtime |
| Core claim fields (p. 68) | Approximately 60 representative fields across nine categories | Built 73 fields registered, against the roughly 60 the exhibit lists as representative. All resolve claim-record columns at runtime. |
| RBAC access levels (p. 68) | Six multi-select access levels combined with AND logic, configurable across multiple rows per user: All, Client Entity, Geography, Policies (Product), Client Claim Profile, My Claims | Partial Levels declared in privileges.json. Multi-row AND logic not implemented. |
| Privilege groups (p. 68) | Five groups covering eFNOL, Claim List Visibility, Client Document Privileges, Contacts, Insights and Analytics — approximately 17 privileges | Partial Roughly 13 of 17 enforced — analytics, export, pinning, delegation and notification preferences added privilege checks. |
| Client personas (p. 68) | Seven personas from C-Suite to Unauthorised User | Built All seven seeded and independently testable |

10.  Correctly Excluded — Scope Discipline

The following are not gaps. The RFP places them outside Provider scope and the POC honours that boundary. Demonstrating the boundary is itself worth evaluation marks, because it shows the scope has been read rather than assumed.

| Excluded item | RFP locator and wording |
| --- | --- |
| Claims Analytics build | pp. 14, 18, 62 — “delivered by ACIA and is explicitly out of scope for this RFP” |
| Claims Copilot to Claims Analytics Platform data feed | p. 19 — “existing, out of scope” |
| Claims Administrator Workbench (Appian), claims workflows, AI Agent, internal business logic | p. 19 — “existing capabilities are not redesigned” |
| Internal Aon user (Claims Administrator) RBAC | p. 19 — “Pillar 2 covers Client User RBAC only” |
| ODS build and extension | p. 19 — “consumed as an existing source” |
| Full S-DMS migration and ECM decommission | p. 19 — strategic future roadmap; dual-repository synchronisation assessed and deferred |
| Meridian Integration Level 5 (full stack integration) | Charter parking lot |

11.  Material Gaps Against Stated Requirements

Ranked by likely impact in an evaluation.

| # | Gap | RFP locator | Note |
| --- | --- | --- | --- |
| 1 | Native iOS and Android applications | NFR-40 (p. 45); WS1 (p. 18); Epic 5 (p. 63) | Stated three separate times and unambiguously: “the solution must be delivered as a native mobile application for iOS and Android, not solely a responsive web experience.” No Swift or Kotlin present. This is the largest single gap. |
| 2 | 70 per cent automated regression coverage in CI | WS3 (p. 20) | 116 backend tests, weighted toward security and scope enforcement. There is still no UI automation, no CI pipeline and no coverage measurement, so the 70 per cent figure is unevidenced either way. |
| 3 | WCAG 2.2 AA conformance record | NFR-48, 49, 50 (p. 45) | Accessibility is built into components, but there is no automated audit, no screen-reader testing and no per-release conformance record. Every non-UUI component would additionally require an approved Design System exception. |
| 4 | Performance and load testing | NFR-24 to 31 (p. 44); Exhibit 2 (p. 58) | The 1,000-user phase-1 target and the complexity-based response bands are entirely unverified. |
| 5 | Email and SMS message delivery | Epic 8 (p. 64); WS2 (p. 20) | The rules engine and the per-event, per-channel preference model are built and evaluated at write time; each selected channel is recorded with its outcome. What is absent is the transport: no provider, no sending domain or DKIM records, no consent and opt-out register. These are commercial and compliance decisions, not code. |
| 6 | Datadog notification traceability | NFR-51 (p. 46) — Must | Exists as a single code comment. No telemetry integration. |
| 7 | Disaster recovery, rollback, high availability | NFR-17, 19–23 (pp. 43–44) | MySQL InnoDB Cluster with Group Replication is the named target; the POC runs SQLite. |
| 8 | ACORD carrier messaging via CCS | WS2 (p. 19) | Not built. |
| 9 | Exhibit 5 field model completeness | p. 68 | Field breadth is now met — 73 fields registered against the roughly 60 representative fields the exhibit lists. RBAC multi-row AND logic remains absent, which is the residual gap. |

12.  Beyond the Brief

Items built that go further than a proof of concept strictly needed to. These are the defensible differentiators, because each answers a requirement that most responses will address in prose only.

| Item | Why it matters |
| --- | --- |
| Resilient FNOL outbox, implemented and demonstrable | NFR-37 is a Must, reinforced by the Standard Functionality requirement that there must be no client impact from an internal Claims Copilot outage. Stopping the backend mid-submission and still completing successfully converts an assertion into evidence. |
| Server-side map tile proxy with per-country residency enforcement | Figure 4 requires location mapping, but the RFP names no tile or geocoding vendor anywhere — only Loqate for address verification, asterisked. Proxying keeps any subscription key server-side, provides a single auditable egress point, and enforces NFR-12 before the client is told whether tiles are available. |
| Configuration-driven field registry with a live write path | Turns the RFP's most-repeated theme — configurable rather than bespoke, stated on pp. 2, 8, 11 and 18 — into something an evaluator can watch happen. |
| 116 automated tests, security-weighted | Includes token forgery, header and query-parameter scope override attempts, cross-scope pinning and delegation, per-user isolation of pins and notification ledgers, and 403-versus-404 leakage. Every feature that stores something against a user is tested for whether it can be used to reach a record outside the caller's scope. |
| Locale key-set parity checking | Caught 23 English-only keys that would otherwise have silently degraded. Worth noting against itself: the 78 keys added for the latest features are English-only, so parity is currently broken by design pending translation. The fallback chain handles it — a missing key resolves to en-US, never to a blank — but the check is a one-off script rather than a committed test, which is why it did not fail. |
| Focusable-but-unavailable action pattern | A natively disabled control is removed from the tab order, so assistive technology never announces why it is unavailable. The GatedAction component keeps it focusable with aria-disabled and aria-describedby, addressing NFR-41 and NFR-48 together. |
| Notification routing ledger | Epic 8 asks for channel preferences the environment cannot yet deliver on. Rather than a preference that silently does nothing, every channel the rules select is written to notification_deliveries with its outcome and reason. The routing decision is auditable today, and production adds a worker that drains the table rather than a rules engine. |
| Drill-down integrity as a test | The analytics container shares one WHERE-clause builder with the claims list and both exports, and a test asserts a chart row equals the list it opens. An aggregate that disagrees with the list it drills into is worse than no aggregate, because it discredits both. |
| Server-side branding allowlist | Client branding is resolved default -> client -> country, but only presentation tokens are overridable. Status colours, semantic tones and body-text contrast are excluded server-side, so a crafted config cannot repaint 'Closed' or drop text below the WCAG AA floor the design system guarantees. |

13.  Open Items for Aon (Once build starts in Client environment)

Four points where the RFP is silent or internally inconsistent, and where proceeding on an assumption carries cost. All four are appropriate clarification questions.

| # | Item | RFP locator | Why it matters |
| --- | --- | --- | --- |
| 1 | Client hierarchy source of truth | pp. 35 versus 40 | Page 35 states the hierarchy model should accommodate varying client structures “without assuming a fixed number of levels or dependency on an external master data management (MDM) hierarchy”. Page 40 states the solution “shall leverage MDM as the foundational source for client organizational hierarchies used in scope and access-control decisions”. These imply different scope resolvers and materially different RBAC build effort. It also interacts with open item R-14, the MDM to Okta scope binding mechanism and refresh frequency, which the RFP itself notes determines entitlement latency and the joiner, mover and leaver revocation window. |
| 2 | United UI access timing | NFR-49 (p. 45) | UUI is mandatory and any non-UUI component requires a formal exception approved by the Aon Design System team. If repository and Figma Code Connect access is granted only post-contract, the M3 Design and MVP Completion milestone of 6 November 2026 carries UI rework risk that should be priced or flagged as an assumption. |
| 3 | Approved mapping and geocoding provider | Fig. 4 (p. 16); Exhibit 1 (p. 58) | Location mapping is specified on the claim record, but no tile or geocoding vendor appears in Exhibit 1 — only Loqate for address verification, marked as approved subject to licensing confirmation. Confirmation is needed on the approved provider, whether tile or geocoding requests may egress to a third party given that a loss address is Confidential and flagged as PII, and whether per-country residency restrictions apply. Determines whether Azure Maps can be assumed on the strength of the existing Azure standardisation. |
| 4 | C-Suite FNOL entitlement | Exhibit 5 (p. 68) | The persona table describes Personas 1 to 3 with visibility language — “sees everything” — and only Personas 4 to 6 with creation language — “can enter a claim”. The POC withholds FNOL creation from Persona 1 on a literal reading. Worth confirming rather than assuming, since it changes the privilege matrix. |

14.  Bottom Line

The proof of concept covers the parts of the RFP that are hard to believe without seeing them run: BR-001 organisational scope enforcement, Pillar 1 document gating, and configuration-driven behaviour that changes without a deployment. It now also covers most of the functional backlog — 35 of 37 in-scope features, with five epics complete. What remains is genuinely external: native mobile applications, an email and SMS transport, and the assurance and infrastructure workstream.

The honest framing for a presentation is this: all three integration pillars are demonstrably enforced server-side and provable under negative test; the functional backlog is largely built; and the remaining gaps are infrastructure, vendor and commercial decisions rather than engineering ones. The two exceptions worth naming unprompted are native mobile, which is stated three times in the RFP and is absent, and launch-readiness assurance, which is roughly 15 per cent complete.

14.1  Position by dimension

| Dimension | Position |
| --- | --- |
| Architecture and business rules | Built Strongest. All eight confirmed business rules addressed; seven fully enforced. |
| Reference designs | Built Five of five surfaces built. |
| Functional epics | Partial 35 of 37 in-scope features; 5 of 8 epics now complete. Native mobile is the one remaining functional gap. |
| Non-functional requirements | Partial 12 evidenced, 8 partial, 31 requiring infrastructure. |
| Approved technology stack | Partial Four categories on stack; the remainder substituted with documented swap paths. |
| Assurance and launch readiness | Not built Approximately 15 per cent. Security negative testing only. |
| Scope discipline | Built Seven out-of-scope areas correctly excluded and documented. |

RECOMMENDATION The strategic risk is not the feature gaps, which are visible and costable. It is that the three open items in section 13 — particularly the hierarchy contradiction — could each change the architecture after contract signature. Raising them before award is cheaper than discovering them at M2 Requirements and Architecture Sign-off on 30 September 2026.

— End of analysis —